# Environmental Handbook: Public Involvement

Contents

Environmental Handbook: Public Involvement	1

1.0 Introduction	4

1.1 TxDOT Public Involvement Policy	5

1.2 Responsible Parties	5

1.3 Applicable Project Types	8

2.0 Compliance Overview	9

2.1 “Formal” Public Involvement Versus “Additional Public Outreach	13

2.2 Use of Web-based Public Engagement Tools such as MetroQuest, Social PinPoint, etcetera.	14

3.0 Notice and Opportunity to Comment	14

3.1 Situations Requiring a Notice and Opportunity to Comment Pre-Environmental Clearance	15

3.2 Situations Requiring a Notice and Opportunity to Comment Post-Environmental Clearance	16

3.3 Notification	17

3.4 Notice Format	18

3.5 Comments	18

4.0 Public Meetings	18

4.1 Purpose of a Public Meeting	20

4.2 Situations Requiring a Public Meeting	20

4.3 Notification	21

4.4 Notice Format	22

4.5 Public Meeting Types	26

5.0 Opportunity for Public Hearing	32

5.1 When to Afford the Opportunity for a Public Hearing	32

5.2 Notifications	33

5.3 Notice Format	35

5.4 Less Than 10 Hearing Requests and No Request by an Agency with Jurisdiction	37

5.5 Ten or More Hearing Requests or a Request by an Agency with Jurisdiction	38

6.0 Public Hearing	39

6.1 Notification	42

6.2 Notice Format	45

6.3 Public Hearing Types	49

6.4	Post Public Hearing Activities	60

7.0 Notice of Intent (NOI)	61

8.0 EIS Coordination Plan	62

9.0 Notice of Availability (NOA)	62

9.1 Draft Environmental Assessment (EA)	64

9.2 Final EA (ONLY for an FHWA Project that Normally Requires and EIS per 23 CFR 771.115(a))	65

9.3 Finding of No Significant Impact (FONSI)	66

9.4 Draft Environmental Impact Statement	66

9.5 Final Environmental Impact Statement (FEIS)	68

9.6 Record of Decision (ROD)	70

10.0 Notice of Final Agency Action	70

11.0 Notice of Impending Construction	71

11.1 Notification	71

12.0 Section 4(f) De Minimis Findings	71

13.0 Additional State Statutory Requirements	72

13.1 Chapter 26 of the Parks and Wildlife Code	72

13.2 Transportation Code, 203.021	72

13.3 Transportation Code, 201.811(b)	73

14.0 Documentation Requirements	73

14.1 Notice and Opportunity to Comment	73

14.2 Public Meetings	75

14.3 Public Hearing Opportunity	78

14.4 Public Hearing Documentation	81

15.0 Request for Regular Notification from TxDOT on its Actions	85

16.0 Glossary	86

17.0 Abbreviations and Acronyms	87

Revision History	89

## 1.0 Introduction

This handbook provides guidance and procedures for meeting public involvement requirements for projects, either state or federal, undergoing the environmental analysis project development process. Per the Texas Department of Transportation (TxDOT) public involvement policy, TxDOT commits to going beyond what is required. TxDOT intends to involve the public by providing for early, continuous, transparent, and effective access to information and decision-making.

Public involvement is an integral part of project development. The type and extent of public involvement vary according to the type, complexity, and level of public concern of the proposed project. TxDOT uses the terms public involvement and public participation interchangeably.

The public involvement process applies equally for both state and federal projects. Depending on the type and complexity of the project, public concerns, and or associated social, economic, and environmental factors, additional public involvement may be required. The level of public involvement should reflect TxDOT policy. Public involvement efforts include, but are not limited to, notices and opportunities to comment, public meetings, opportunities for a public hearing, and public hearings. Required public involvement must be completed prior to the final environmental decision.

Consistent with the approach set forth in Executive Order 13807, “Presidential Executive Order on Establishing Discipline and Accountability in the Environmental Review and Permitting Process for Infrastructure,” the public notices required by this handbook should, to the extent practicable, be written to satisfy any public notice requirements of all applicable regulations, so as to minimize the number of duplicative notices of the same project under different regulations.

### 1.1 TxDOT Public Involvement Policy

The following policy was adopted by the Texas Transportation Commission on Jan. 27, 2011, with Minute Order 112555. For additional details, refer to section 2.0.

The Texas Department of Transportation (TxDOT) commits to purposefully involve the public in planning and project implementation by providing for early, continuous, transparent, and effective access to information and decision-making processes. TxDOT will regularly update public involvement methods to include best practices in public involvement and incorporate a range of strategies to encourage broad participation reflective of the needs of the state's population.

### 1.2 Responsible Parties

#### 1.2.1 Project Sponsor

The project sponsor is responsible for initiating and conducting the applicable and or appropriate public involvement procedures for a project. While consultants may assist, the project sponsor must host a public meeting or public hearing. TxDOT must host a public meeting or public hearing for a TxDOT sponsored project. For projects where a municipality, county, group of adjoining counties, regional mobility authority, local government corporation, or transportation corporation is the official project sponsor, that entity will coordinate, manage, and deliver public involvement activities. For public hearings on Federal Highway Administration (FHWA) projects, if the in-person option will be held in a traditional public hearing format (as opposed to an open house format), then regardless of whether TxDOT or a local government is the project sponsor, an appropriately designated TxDOT employee must open the public hearing, officiate the public comment portion of the hearing, and close the public hearing (this requirement does not apply to the virtual hearing presentation, as the narrator voiceover for the online presentation does not need to be a TxDOT employee).The project sponsor is responsible for preparing and publishing notices for public involvement activities. The project sponsor maintains a list of interested individuals and groups to be notified of public involvement activities related to a proposed project and retains the list in the project file. Copies of notices are mailed to these individuals or groups.

#### 1.2.2 Department Delegate

The department delegate is responsible for ensuring notices are posted on the “Hearings, meetings and notices schedule” web page on txdot.gov, as appropriate. TxDOT’s Environmental Affairs Division (ENV) arranges for publication of notices of availability for Draft Environmental Impact Statements (DEISs) and Final Environmental Impact Statements (FEISs) directly with the Environmental Protection Agency (EPA). ENV also arranges for publication of required notices in the Texas or Federal Register.

#### 1.2.3 Public Involvement Section, Transportation Planning and Programming Division

The TxDOT Office of Public Involvement was created by TxDOT in 2012 to assist districts, divisions, and offices with public involvement efforts throughout the life cycle of TxDOT projects. Now part of TxDOT’s Transportation Planning and Programming (TPP) Division, the Public Involvement (PI) Section is an on-site resource that can help ensure the TxDOT public involvement policy is understood and followed. Staff can create and review public involvement plans, provide public involvement strategies and techniques, and provide additional staff for community meetings and other public involvement activities.

TPP’s PI Section is responsible for facilitating community engagement in environmental reviews across the agency and, where appropriate, the provision of technical assistance to communities.

PI Section Services

Develop custom public involvement strategies

Create public involvement plans; review consultant plans

Create project fact sheets and other meeting materials

Develop and post meeting notices and project studies pages and supporting information such as exhibits, fact sheets, and maps to TxDOT's website

Brainstorm appropriate notification techniques, which may include postcards, newsletters, and email blasts

Review or improve map schematics, improve language for the public

Build or revise leadership presentations

Write and review public meeting scripts, presentations, and materials

Facilitate and coordinate public meetings

Create public event displays

Provide on-site public event support

Translate public materials into other languages

Facilitate techniques for reaching out to limited English proficient (LEP) populations (in other words, translating notices into languages predominantly spoken in the project area, identifying appropriate publications and other means to reach these audiences such as flyers, posters, radio advertisements, changeable message boards, etcetera)

Facilitate online public engagement, including virtual open houses and surveys

ENV recommends contacting the PI Section for the latest notification techniques and assistance with public outreach to improve public involvement and input opportunities statewide. This supports the TxDOT public involvement policy to “regularly update public involvement methods to include best practices in public involvement and incorporate a range of strategies to encourage broad participation reflective of the needs of the state’s population” (Minute Order 112555). The PI Section’s SharePoint site with valuable resources, including Best Practices, is available at Public Involvement Section - Home (accessible by TxDOT staff only).

In 2024, the PI Section released its Strategic Public Engagement Guidance or “SPEG.” The SPEG was the result of a TxDOT Administration-approved initiative that helps ensure TxDOT has a comprehensive plan for including all populations that comprise Texas. The SPEG was developed after review of existing studies and best practices, surveys of both the public and other departments of transportation across the country, and internal discussion and consultation. The major topics covered by the SPEG include the Importance of Public Involvement, Building a Community Profile, Engaging with Intention, Minimizing Barriers to Engagement (including Limited English Proficiency), and Building Community Partnerships. The SPEG is available online at the Strategic Public Engagement Guidance.

While project sponsors should consider implementing any suggestions or guidance provided by TPP’s PI Section, such suggestions or guidance do not alter the procedures set forth in this Handbook, which must be complied with at a minimum as part of the environmental review process. And because TxDOT has committed to going beyond what is the minimum required with its PI program, any of the optional items listed above are encouraged as appropriate on a project-by-project basis to enhance the outcome.

TPP’s PI Section, in conjunction with TxDOT’s Creative Services Division, has also developed a Public Involvement Materials Toolkit. It offers a full library of fillable public involvement templates that offer approved English and Spanish branding and agency-wide consistency and that can be used on environmental review-related public outreach. TPP’s Public Involvement Materials Toolkit is available on the PI Section’s SharePoint site at Toolkits and Templates (English), (accessible by TxDOT staff only), or Kit de materiales para la participación pública en el TPP - Español (Spanish).

### 1.3 Applicable Project Types

Public involvement is applicable to all project types and is encouraged as an opportunity for the public to engage with TxDOT. Staff should work to ensure the public feels their views and opinions are considered and valued. Although the level of public involvement required depends upon the type and complexity of the project, public concerns, and or associated social, economic, and environmental factors, all efforts should be conducted with the intent toward achieving meaningful and genuine engagement.

## 2.0 Compliance Overview

Public involvement activities are conducted in accordance with the requirements codified in the Texas Administrative Code (TAC) at 43 TAC 2.101 to 2.110 and 43 TAC 1.5, as well as in the Code of Federal Regulations (CFR) at Title 23 Code of Federal Regulations Part 771: Environmental Impact and Related Procedures for federal projects.

The TxDOT public involvement policy applies to federal and state projects. To implement the TxDOT public involvement policy stated in section 1.1, the Commission also adopted the following eight key objectives to implement TxDOT public involvement more effectively.

Ensure continued adherence to all regulatory guidelines and policies in compliance with federal and state statutes and sound public involvement practice.

Solicit and encourage proactive public involvement that can be fully integrated into the planning process and incorporated into the various planning activities.

Provide opportunities for accurate, timely information upon which Texas residents can rely.

Establish and maintain a TxDOT reputation as a trusted source of information.

Proactively seek early and continuing public input and involvement and be responsive to inquiries and suggestions.

Listen to stakeholders when comments are provided; be responsive and accountable to all stakeholders.

Energetically adhere to or exceed all applicable TxDOT, state, and federal public involvement requirements for planning and project implementation.

Use multiple methods to explain TxDOT processes, priorities, and procedures, so the public will have a solid foundation upon which to make requests, inquires, and suggestions.

In addition, TxDOT complies with the following federal and state requirements.

Title 23 United States Code 139: Efficient Environmental Reviews for Project Decision making and One Federal Decision : Efficient Environmental Reviews for Project Decision making

Title 23 United States Code 128: Public Hearings: Public Hearings

Title VI of the Civil Rights Act of 1964, as codified at Title 42 United States Code 2000d(1-7): Prohibition Against Exclusion from Participation in, Denial of Benefits of, and Discrimination Under Federally Assisted Programs on Ground of Race, Color, or National Origin

Section 106 of the National Historic Preservation Act at Title 16 United States Code 470: Short Title; Congressional Finding and Declaration of Policy and Title 36 Code of Federal Regulations Part 800: Protection of Historic Properties procedures for implementation

Section 4(f) of the U.S. Department of Transportation Act as codified at Title 23 United States Code 138: Preservation of Parklands and Title 49 United States Code 303: Policy on Lands, Wildlife and Waterfowl Refuges, and Historic Sites; de minimis impact determinations under Title 23 Code of Federal Regulations Part 774.5(b): Parks, Recreation Areas, Wildlife and Waterfowl Refuges, and Historic Sites (Section4(f)

First Renewed Memorandum of Understanding Between the Federal Highway Administration and the Texas Department of Transportation Concerning State of Texas’ Participation in the Project Delivery Program Pursuant to 23 U.S.C. 327 (Assignment MOU – Memorandum of Understanding)

Chapter 26 of the Texas Parks and Wildlife Code (PWC)

Chapter 84 of the Texas Parks and Wildlife Code

Texas Transportation Code 201.811

Texas Transportation Code 203.021, 203.022, and 203.023

As a recipient of federal assistance, TxDOT is required to comply with various nondiscrimination laws and regulations, including Title VI of the Civil Rights Act of 1964.

Federal assistance requirements also mandate TxDOT to undertake public involvement specific to historic properties potentially affected by a project. Regulations promulgated by the Advisory Council on Historic Preservation (ACHP) implementing Section 106 of the National Historic Preservation Act (NHPA) provide that the agency official shall seek and consider the views of the public in a manner that reflects the nature and complexity of the undertaking and its effects on historic properties, the likely interest of the public in the effects on historic properties, confidentiality concerns of private individuals and businesses, and the relationship of the Federal involvement to the undertaking.” 36 CFR 800.2(d)(1). The ACHP’s regulations further provide that the “agency official must, except where appropriate to protect confidentiality concerns of affected parties, provide the public with information about an undertaking and its effects on historic properties and seek public comment and input. Members of the public may also provide views on their own initiative for the agency official to consider in decision making. 36 CFR 800.2(d)(2). Finally, ACHP’s regulations provide that the agency official may use the agency’s procedures for public involvement under the National Environmental Policy Act or other program requirements to satisfy these requirements. 36 CFR 800.2(d)(3).

References and appropriate information regarding historic properties are integrated into the standard National Environmental Policy Act (NEPA) public involvement actions outlined in this handbook. Such integration may include the need to accommodate National Historic Preservation Act Section 106 consulting parties, such as Tribes, into the schedule created for the project. Refer to the TxDOT Archeological Sites and Cemeteries Toolkit and Historic Resources Toolkit for additional guidance on complying with Section 106.

Effective December 16, 2014 as well as a renewal on December 9, 2019 and a second renewal on July 27, 2025, FHWA assigned and TxDOT assumed, subject to the terms and conditions in Title 23 United States Code 327: Surface Transportation Project Delivery Program and the Assignment MOU, select U.S. Department of Transportation Secretary’s responsibilities for NEPA compliance with respect to highway projects. As such, TxDOT now acts as the federal agency (FHWA) in making NEPA decisions for assigned projects. The Assignment MOU requires specific language as part of public involvement communication materials. This language is noted in later sections of this handbook.

TxDOT may collaborate with local governments, metropolitan planning organizations (MPOs), or other transportation entities to conduct joint public involvement activities. Public involvement activities hosted by local governments designated as project sponsors (43 TAC 2.7) can satisfy TxDOT public involvement requirements provided the project sponsor follows all TxDOT requirements.

TxDOT will coordinate, manage, and deliver hearings for TxDOT sponsored projects, and local governments designated as project sponsors will coordinate, manage, and deliver hearings for local government sponsored projects. For public hearings on FHWA projects, if the in-person option will be held in a traditional public hearing format (as opposed to an open house format), then regardless of whether TxDOT or a local government is the project sponsor, an appropriately designated TxDOT employee must open the public hearing, officiate the public comment portion of the hearing, and close the public hearing (this requirement does not apply to the virtual hearing presentation, as the narrator voiceover for the online presentation does not need to be a TxDOT employee).

### 2.1 “Formal” Public Involvement Versus “Additional Public Outreach

The guidance below describes ENV’s requirements for various forms of “formal” public involvement, which are required when certain triggers are met (although public meetings are discretionary outside of the environmental impact statement (EIS) context). For example, there are requirements for a notice and opportunity to comment, public meeting, opportunity for public hearing, public hearing, and several types of required notices.

However, consistent with TxDOT’s overall public involvement policy, project sponsors are encouraged to perform additional, informal outreach with members of the public such as small group meetings, telephone conferences, online engagement surveys or emails with individuals or groups such as business owners, homeowners’ associations, etcetera, as appropriate. An example of a situation in which it may be appropriate to conduct additional public outreach would be if, after final public meeting or public hearing on a project but before environmental clearance, there are design changes such that there are new or greater impacts to certain property owners. In this situation, it may be appropriate for the district to reach out to certain property owners to let them know of the change and receive any feedback.

To the extent that project sponsors conduct such additional outreach and determine that it should be documented as part of the environmental review process, they should document the outreach using the “Perform Additional Public Outreach” Activity in ECOS (Environmental Compliance Oversight System). ENV does not prescribe any documentation format or requirements for such additional public outreach.

### 2.2 Use of Web-based Public Engagement Tools such as MetroQuest, Social PinPoint, etcetera.

TPP’s PI Section can assist districts with using web-based public engagement tools such as MetroQuest and Social PinPoint upon request. Use of web-based public engagement tools is not required but can be used on a case-by-case basis at the district’s discretion. These tools can be used either in connection with a formal public involvement event (in other words, notice and opportunity to comment, public meeting, opportunity for public hearing, or public hearing), or not in connection with such an event.

If TxDOT uses a web-based public engagement tool as an alternative way of collecting public input in connection with a formal public involvement event (in other words, notice and opportunity to comment, public meeting, opportunity for public hearing, or public hearing), then the comments that are received via the online tool by the established comment period deadline must be included with the rest of the comments received in the comment and response matrix for the formal public involvement event.

If TxDOT uses a web-based public engagement tool not in connection with one of these formal public involvement events (in other words, not during the comment period for the public meeting or hearing), but as a standalone, voluntary, informal form of public outreach, then this counts as “additional public outreach” (see 2.1 above), and the district can document that outreach however they like (in other words, comment and response matrix or no comment and response matrix).

## 3.0 Notice and Opportunity to Comment

A notice and opportunity to comment is mailed or emailed directly to the required recipients (see 3.3 below). It is not publicly noticed like a public meeting, opportunity for public hearing, or public hearing. The purpose of a notice and opportunity to comment is to inform real property owners and affected local governments and public officials of the project and allow them an opportunity to submit comments prior to the environmental decision on the project (43 TAC 2.104).

### 3.1 Situations Requiring a Notice and Opportunity to Comment Pre-Environmental Clearance

A notice and opportunity to comment is required in the following situations:

Acquisition of new right-of-way (including a temporary or permanent easement)

Added capacity

Construction of a highway at a new location

The latter two triggers, added capacity and construction of a highway at a new location, are statutory triggers for a notice and opportunity to comment under Transportation Code, §203.022(a). The first trigger, acquisition of new right-of-way, is not statutorily required; however, it is required by the department’s environmental review rules (43 TAC 2.104).

If a public meeting, opportunity for public hearing, or public hearing is held for a given project, then it is not necessary to also provide a separate notice and opportunity to comment so long as the notice of the public meeting, opportunity for public hearing, or public hearing is provided directly (for example, email or mail or hand delivery) to the entities that would otherwise be entitled to receive a notice and opportunity comment (see 3.2 below).

### 3.2 Situations Requiring a Notice and Opportunity to Comment Post-Environmental Clearance

There are two situations in which a notice and opportunity to comment may need to be provided after environmental clearance of a project.

First, if TxDOT is undertaking a reevaluation of the project and there are project changes that result in new parcels that need to be acquired (or subject to a temporary or permanent easement) that were not identified during the original environmental review, then a notice and opportunity to comment must be provided to the owners of those parcels in connection with the reevaluation (unless such owners will receive notice of a public meeting, opportunity for public hearing, or public hearing in connection with the reevaluation).

Second, as required by Transportation Code, §203.022(b), following environmental clearance of a project (in other words, a CE (Categorical Exclusion) determination, FONSI (Finding of No Significant Impact), or ROD (Record of Decision)) additional notice and opportunity to comment must be provided if all the following conditions apply:

the project adds capacity or involves the construction of a highway at a new location (see 3.1 above for an explanation of “new location”);

construction has not yet begun; and

conditions relating to land use, traffic volumes, and traffic patterns have changed significantly since the project was originally subject to public review and comment.

Regarding the third bullet point above, notice that for this trigger to apply, land use, traffic volumes, and traffic patterns (all three) must have changed “significantly,” which is a subjective determination that includes considerations of both context and intensity.

### 3.3 Notification

A notice and opportunity to comment is provided to the following recipients:

Owners of real property that would be acquired

Owners of real property that is adjacent to the project (only for projects that add capacity or construct a highway at a new location)

Affected local governments and public officials (only for projects that add capacity or construct a highway at a new location)

As indicated above, consistent with Transportation Code, §203.022(a), owners of real property that is adjacent to the project and affected local governments and public officials are required to receive a notice and opportunity to comment only for projects that add capacity or involve construction of a highway at a new location.

A notice and opportunity to comment is typically mailed (non-certified) to the recipients required. Mailing the notice to the address listed for the property owner in county or city records is sufficient. The notice may also be emailed. If email is used, make sure that recipients cannot view other recipients’ email addresses, as email addresses of members of the public must be withheld from public disclosure in accordance with Texas Government Code 552.137(a). The notice and opportunity to comment must be in English and any other language identified as commonly spoken in the project area.

A notice and opportunity to comment, when required, can be provided at any time during the project development process prior to the environmental decision on the project (in other words, the categorical exclusion determination). However, it must be provided in time to allow for the full 15-calendar-day comment period, and time to prepare the required documentation (see section 14.1 below) prior to the environmental decision on the project.

### 3.4 Notice Format

See ENV’s Template: Notice and Opportunity to Comment, which is available on the Public Involvement Toolkit.

### 3.5 Comments

For any given recipient of a notice and opportunity to comment, the minimum comment period is 15 calendar days after the date that the notice is provided to that recipient. For mailed notices, the 15-calendar-day comment period begins on the third date after the notice is mailed. (18 days total). For emailed notices or notices provided in person, the 15-calendar day comment period begins on the day the notice is provided. Any timely comments received in response to a notice and opportunity to comment must be addressed in a comment and response matrix prior to the environmental decision on the project (in other words, the categorical exclusion determination), unless the notice is provided post-environmental clearance pursuant to 3.2 above, in which case the comment and response matrix will be done after the CE determination, FONSI, or ROD. See ENV’s Guidance – Public Comment Response Matrix for further instructions regarding the comment and response matrix.

## 4.0 Public Meetings

Public meetings are meetings with the public. Public meetings are tailored to suit individual projects and anticipated audiences (43 TAC 2.105). Public meetings are typically planned and coordinated by TxDOT; however, for projects where a municipality, county, group of adjoining counties, regional mobility authority, local government corporation, or transportation corporation is the official project sponsor, that entity can plan and coordinate public meetings provided the TxDOT format and requirements are adhered to. Attendance by TxDOT staff at in-person public meetings held by local government project sponsors, although not required, is recommended as another example of TxDOT doing more than the minimum.

Where practicable, public meetings should include historic preservation interest groups, as appropriate. This may avoid the need to meet with such groups separately under the consultation process required under Section 106 of the National Historic Preservation Act. ENV Cultural Resources Management Section (CRM) staff can assist in providing contact information for groups such as county historical commissions, local preservation offices, and other relevant groups.

Coordination of engaging public meetings will increase the level of participation and feedback, and many tools are available to encourage constructive public feedback. Although displaying exhibit boards and answering questions is important, consider other methods such as stakeholder workshops, using a skilled facilitator to display and or categorize note card ideas, or allowing the public to write down questions and ideas on flip charts.

Non-public meetings, such as meetings with property owners, interested individuals, stakeholder groups, neighborhood associations, special interest groups, or businesses may be held as deemed appropriate by the project sponsor. Documentation of non-public meetings should be recorded using the “Perform Additional Public Outreach” Activity in ECOS. The format and level of detail of such documentation is at the discretion of the project sponsor.

### 4.1 Purpose of a Public Meeting

A public meeting is held to exchange ideas and collect input on the need for possible changes to design features, alternatives to, and potential impacts of, in addition to mitigation for, a proposed project. Public meetings are intended to gather input from the public and to keep the public informed during any phase of a project. Public meetings provide early and continuing opportunities during project development for the public to be involved in the identification of social, economic, and environmental impacts and impacts associated with the relocation of individuals, groups, or institutions. There is no limit to the number of public meetings that may be held for a project.

### 4.2 Situations Requiring a Public Meeting

A public meeting can be held at any stage of project planning and development. Public meetings occur as early as TxDOT determines it is feasible to provide an opportunity for public input in project planning, location, design alternatives, and potential mitigation. Holding public meetings is recommended for projects that require large amounts of ROW, projects that propose access changes, or projects where displacements, impacts to historic properties, substantial public interest, or substantial public controversy are anticipated.

To comply with the ACHP’s regulations implementing Section 106 of the National Historic Preservation Act, the project sponsor must consider the project’s effects on historic properties, and the likely interest of the public in the effects on historic properties, in determining whether to hold a public meeting on a given project. 36 CFR 800.2(d)(1)).

Public meetings, often referred to as scoping meetings, are required for all EIS projects (Title 23 United States Code 139: Efficient Environmental Reviews for Project Decision making and One Federal Decision and 43 TAC 2.105(b)(2)). Also, as explained in TxDOT’s Traffic Noise Policy Implementation Guidance, a separate type of meeting, called a traffic noise workshop, is required under certain conditions.

### 4.3 Notification

The public meeting notice must be posted on the “Hearings, meetings and notices schedule” web page on txdot.gov 15 calendar days before the public meeting, and provided to any public official, individual, or affected interest group that has expressed interest in the project. This includes any Section 106 consulting parties when appropriate. In addition, the project sponsor is responsible for public meeting notification tasks and can select one or more appropriate outreach methods to inform the public of a public meeting. To maximize attendance, outreach methods must be appropriate for the anticipated audience and can include options such as:

Publishing notices in local newspapers;

Publishing display ads in local newspapers;

Posting meeting notices in local community gathering areas;

Posting meeting notices on community, county, or municipality websites;

Mailing letter notifications;

Emailing notifications;

Delivering television or radio spots;

Posting changeable message signs;

Posting community marquee and electronic displays;

Mailing postcards;

Facebook ads;

Flyers;

Water bill notifications; and

Press release and or media interviews.

Using a combination of these approaches is recommended. Strategies to address LEP populations must be developed and implemented where populations are identified in the project area. The required TxDOT website notice of the public meeting must be posted at least 15 calendar days prior to the public meeting, as indicated above. For other forms of notices of a public meeting (for example, letters, newspaper, etcetera), there is no required minimum or maximum number of days for providing the notice, but it is recommended that all forms of notices of public meetings be provided at least 15 calendar days prior to the meeting date.

Note that, for any project requiring a notice and opportunity to comment under 3.0 above, if the project sponsor intends to hold a public meeting, and for the public meeting to satisfy the requirement to provide a notice and opportunity to comment under 3.0 above, the notice of the public meeting must be mailed or emailed to the required recipients as explained in 3.3 above.

### 4.4 Notice Format

Meeting notices can contain a combination of any of the following elements, on a level appropriate to the medium used. For example, internet postings and newspaper notices may contain most or all of the elements shown below, but changeable message signs, due to their size limitations, can only indicate that a meeting is scheduled for a particular project at a certain location and time (example: US 290 meeting, 1-15-15, Cypress High School, 7:30 PM) and must comply with applicable safety-related requirements. If a newspaper is selected to advertise the meeting, a display ad can serve as the public meeting notice. A display ad is more visible and allows some control over the ad placement and size. The notice can be published in any section of the newspaper and in any format, although it is recommended that the notice is not published in the legal notices section. It is important to relay as much of the context of the proposed project to the public as possible to ensure proper advertisement for the meeting.

The following list provides suggested items to include in public meeting notices. The amount of information in a public meeting notice is reflective of the type of advertisement being used.

Identify the date, time, and location of the public meeting. Identify the lead agency that will ultimately approve the environmental review (TxDOT for a state or FHWA NEPA-assigned project, FHWA for a non-NEPA assigned project), and reference any joint lead agency, cooperating agencies, and any cooperating and or sponsoring local governments if applicable.

Describe the proposed project, using simple and easy-to-understand language, including the following information.

Highway number(s)

Project termini

Type of facility

Number of lanes

Counties, cities, and or communities affected

CSJ(s) (Control Section Job)

Describe the existing and proposed ROW (Right of Way) widths, including anticipated displacements or impacts to historic properties if known.

Describe any Section 4(f) properties that are proposed to be impacted (de minimis, programmatic or individual). If the notice will be used to meet the public notice requirement for a Section 4(f) de minimis finding, include a statement describing the Section 4(f) property and the intent to pursue a de minimis finding, as well as a statement regarding how and by when comments may be made about the proposed de minimis finding.

Include references to maps, drawings, environmental documents, or studies, as available, and the tentative construction schedule regarding the proposed project, available for public inspection. Also, include the office name(s), location(s), and typical working hours where the project materials may be viewed. Typically, the district and area office(s) near the proposed project are identified as areas to review project documentation. Project materials must be made available on a TxDOT website, and the link must be included.

If relocations are involved, include a statement that provides information regarding the TxDOT Relocation Assistance Program, benefits and services for displaced businesses and persons, and information about the relocation assistance office. Include information that the tentative schedule for ROW acquisition can be obtained from the district and or area office.

Include a statement that written comments may be submitted for a period of 15 calendar days after the public meeting and the address where written comments may be submitted. If available, provide an email address where comments may be submitted.

The English version of the notice must include the following language in at least both English and Spanish.

- The [Insert text - event name] will be conducted in English. If you need an interpreter or document translator because English is not your primary language or have difficulty communicating effectively in English, one will be provided to you. If you have a disability and need assistance, special arrangements can be made to accommodate most needs. If you need interpretation or translation services or you are a person with a disability who requires an accommodation to attend and participate in [Insert text - event name], please contact [Insert text - contact name (PIO or other appropriate contact), District or Division Name], at [Insert text - phone number with area code] no later than 4 p.m. CT, [Insert text -specific date that is at least three business days before the event]. Please be aware that advance notice is required as some services and accommodations may require time for the Texas Department of Transportation to arrange.

El [Insert text - Spanish language event name – Public Meeting – La reunión pública, Virtual Public Meeting – La reunión pública virtual] se llevará a cabo en inglés. Si usted necesita un intérprete o un traductor de documentos porque su idioma principal no es el inglés o tiene alguna dificultad para comunicarse eficazmente en inglés, se le proporcionará uno. Si usted tiene alguna discapacidad y necesita ayuda, se pueden hacer arreglos especiales para atender la mayoría de las necesidades. Si usted necesita servicios de interpretación o traducción o usted es una persona con alguna discapacidad que requiera una adaptación para asistir a y participar en [Insert text - Spanish language event name – Public Meeting – La reunión pública, Virtual Public Meeting – La reunión pública virtual], por favor póngase en contacto con [Insert text - contact name (PIO or other appropriate contact), District or Division Name], al número [Insert text - phone number with area code] a más tardar a las 4:00 p.m. hora central, [Insert text - Enter a specific date in Spanish-language format (for example, 15 demarzo de 2026) that is at least three business days before the event]. Por favor sepa que es necesario dar aviso con anticipación, ya que algunos servicios y adaptaciones pueden requerir tiempo para que TxDOT los organice.

Include a map of the location of the public meeting.

Include a statement identifying a contact person or office for questions.

For projects assigned under the Assignment MOU, the following language must be included in the public notice.

The environmental review, consultation, and other actions required by applicable Federal environmental laws for this project are being, or have been, carried out by TxDOT pursuant to 23 U.S.C. 327 and a Memorandum of Understanding dated July 17, 2025, and executed by FHWA and TxDOT.

### 4.5 Public Meeting Types

There are two types of public meetings:

Virtual online-only public meeting (only if the project is not going through an area with limited internet access)

Virtual public meeting with in-person option

Each of these is discussed separately below.

#### 4.5.1 Virtual Online-Only Public Meeting

A virtual online-only public meeting is not allowable if the project is going through an area with limited internet access. Whether the area has limited internet access will be based on the community. District staff should work with TPP’s PI Section and or ENV’s community impacts SMEs (Subject Matter Expert) for assistance. The following U.S. (United States) Census Bureau link has “narrative profiles” of counties, cities, and census tracts with percentages of households that have a computer and broadband internet subscription: United States Census Bureau Narrative Profiles.

Notice of a virtual public meeting must comply with the instructions stated in Subsections 4.3 and 4.4 above, including the requirement to develop and implement strategies to address LEP populations where such populations are identified in the project area. Notice of a virtual public meeting must also include the following:

clear instructions about how to view the virtual public meeting;

an explanation of how the virtual public meeting will be conducted; and

an explanation that members of the public may, as an alternative to viewing the virtual public meeting, call or email district or project staff to ask questions about the project, access project materials, and submit public comments via email or letter.

A virtual public meeting must satisfy the purposes of a public meeting identified in Subsection 4.1 above. Specifically, a virtual public meeting must comply with the following:

As of early 2024, the virtual meetings are mostly being done via pre-recorded presentations that are posted to the TxDOT YouTube channel  via the district PIO (Public Information Officer) or TxDOT Media Relations in coordination with TPP’s PI Section. ENV’s notice templates include details regarding editing the first paragraph of the notice “as needed” to explain how to “log onto” the live virtual meeting. The log-in explanation is only needed if the meeting will include a live interaction online platform requiring a log-in.

The online presentation must include a presentation by project staff, which will include both audio and visual components. The presentation must state that participants may submit comments via email or letter. The presentation may be pre-recorded and uploaded for viewing at the scheduled public meeting time and thereafter.

A single person can record the voiceover for the online presentation, and it does not need to be a TxDOT employee.

The online presentation must present the web address for a website at which project materials will be posted for public viewing.

The online presentation must explain that the public may call project staff during regular office hours or email project staff to ask questions about the project at any time during the project development process.

For an FHWA project, the online presentation must include the NEPA assignment disclaimer (see Subsection 4.4 above).

It is recommended, but not a formal requirement, that ENV’s Project Delivery Staff and TPP’s PI Section review the online presentation prior to posting (but keep in mind that for open-ended (d)-list CEs that are above the displacement or acreage thresholds requiring ENV approval there is a requirement that ENV Project Delivery Staff review the public meeting materials).

The online presentation can be hosted by a local government or consultant on its own website.

The online presentation must be posted online at or before the date and time indicated in the notice and it must remain posted online for the entire 15-calendar- day comment period. It can remain posted online after that period at the district’s discretion.

TPP’s PI Section will post the provided transcript of the online presentation on the TxDOT website within a few days of the event.

The requirement for commenters to “disclose in writing on a witness card whether the person does business with the department, may benefit monetarily from a project or is an employee of the department” (Transportation Code 201.811(a)(5)) is not applicable to an online-only virtual public meeting as there is no written witness card.

Strategies to communicate with potential LEP populations during a virtual public meeting should be developed.

A court reporter is not required for a virtual public meeting.

A written comment period must extend at least 15 calendar days after the online presentation is posted. Consideration should be given to avoid comment deadlines that extend into holiday and or weekend periods.

The documentation requirements set forth in Subsection 14.2 apply to a virtual public meeting.

#### 4.5.2 Virtual Public Meeting with In-Person Option

A virtual public meeting with in-person option consists of (1) a virtual public meeting (see Section 4.5.1 above) and (2) provision of a physical space at a non-TxDOT facility or TxDOT district, area, or maintenance office for attendees to, at their discretion, attend in-person.

Verbal comments do not need to be accepted at the in-person option. However, a district may accept verbal comments at the in-person option if they choose.

The in-person option will be at a specific time on a specific date. Districts should work with their public involvement specialist to determine the most appropriate day and time for the in-person option. The 15-calendar day comment period must be calculated from the date of the virtual public meeting, or the day of the in-person option, whichever is later. Consideration should be given to avoid comment deadlines that extend into holiday and or weekend periods.

Districts are encouraged to have a staffing plan for the in-person option, including staff who would be assigned as back-up in case the original staff member cannot attend. This would include staff and consultants who will be in attendance to answer questions and a person who will be leading the attendees to the meeting room.

Attendance by TxDOT staff at an in-person option held by a local government project sponsor, although not required, is recommended as another example of TxDOT doing more than the minimum.

The need for contracting for security personnel to be present for the in-person option should be considered, especially for controversial projects.

For federal assigned projects in accordance with the Assignment MOU, the following language must be included in the handout material, on a display board, or in the presentation at the in-person option.

The environmental review, consultation, and other actions required by applicable Federal environmental laws for this project are being, or have been, carried out by TxDOT pursuant to 23 U.S.C. 327 and a Memorandum of Understanding dated July 17, 2025, and executed by FHWA and TxDOT.

The in-person option may be held as either an open house or a traditional public meeting with a formal presentation by a speaker. See below for further information regarding these two approaches:

Holding the In-Person Option in an Open House Format

An open house public meeting is less formal and allows participants to come and go at their convenience. Typically, a series of exhibits are staged in the meeting room, and district and or project staff are located at various exhibits to answer questions. Attendees must be able to watch the virtual public meeting presentation, which will be playing on a loop on a laptop, TV, or projection screen. Strategies to communicate with potential LEP populations should be developed. Comment cards must be made available for attendees to submit written comments. Having a table or other specific area to submit public comments is recommended. Open house public meetings are often held during weekday afternoons and early evening hours (example 5 - 7 p.m.). A court reporter is not required for a public meeting but may participate to record comments provided by participants.

TxDOT is also exploring more public-friendly and engaging open house methods, including meetings scheduled at non-traditional locations (for example, a shopping mall or booth at a festival) to increase the level of public involvement. The goal is to select a location and time that is convenient for the public and increase engagement opportunities. Project sponsors are encouraged to work with TPP’s PI Section toward this goal (see section 1.2.3 of this Handbook).

Holding the In-Person Option in a Traditional Public Meeting Format

A traditional public meeting is a more formal event where a presentation is delivered to the meeting attendees. To maximize participation, public meetings typically are held on a weekday afternoon or early evening, unless the public prefers another time. The presentation that is delivered must be substantively identical to the virtual public meeting presentation (in other words, it must contain the same substantive information). Strategies to communicate with potential LEP populations should be developed. Comment cards must be made available for attendees to submit written comments. Providing a table or other specified area where attendees can submit public comments is recommended. A court reporter is not required for a public meeting but may participate to record comments provided by participants.

#### 4.5.3 Traffic Noise Workshops

As explained in TxDOT’s Traffic Noise Policy Implementation Guidance, a separate type of meeting, called a traffic noise workshop, is held when it is determined that a proposed project impacts noise receivers, and feasible and reasonable abatement measures have been identified. This type of meeting is held specifically to allow property owners and residents adjacent to proposed abatement measures to provide input on such measures and therefore is not advertised to the public at large.

Regardless of which format for a public meeting is followed, attendees’ email addresses should not be collected on the sign-in sheet. However, if the district, or the core team in the case of an EA (Environmental Assessment) or EIS (Environmental Impact Statement), determine during scoping that there is a valid reason for collecting attendees’ email addresses on the sign-in sheet (in other words, to provide project updates, newsletters, or other information about the project by email), then any email addresses provided by members of the public must be redacted from any publicly available documents and withheld from public disclosure in accordance with Texas Government Code 552.137(a) (redact all email addresses except for TxDOT employees, our consultants, government employees’ work email addresses, and private email addresses of government officials who use their private email address to conduct official government business – see the Texas Attorney General’s 2020 Public Information Act Handbook at pages 161-162). There is no legal requirement to redact physical addresses. Redaction of physical addresses may be done on a discretionary basis.

For EA and EIS projects, it is recommended (but not required) that ENV Project Delivery Staff review the public meeting materials before the public meeting.

## 5.0 Opportunity for Public Hearing

For projects that trigger the requirement for a public hearing (for example, EIS projects), this Section 5.0 Opportunity for Public Hearing does not apply. Instead, refer to Section 6.0 of this Handbook regarding Public Hearings.

A notice affording an opportunity for a public hearing (NAOPH) is required for specific projects, as outlined below, to determine if the public desires a formal public hearing. A project sponsor can hold a formal public hearing in lieu of providing an opportunity for a public hearing. The decision to afford an opportunity for public hearing is made by a project sponsor in consultation with the department delegate.

An NAOPH informs the public that a hearing may be held for a project if ten or more individuals request a hearing, or if an agency with jurisdiction submits a request supported with reasons why a hearing will be helpful (43 TAC 2.106).

### 5.1 When to Afford the Opportunity for a Public Hearing

For an EA project, an NAOPH can only be afforded when a draft EA is approved for circulation by the department delegate. For a CE project, an NAOPH can be afforded after preliminary location and design studies are developed; however, for an open-ended (d)-list CE project, approval by the Environmental Affairs Division’s Project Delivery staff is required to proceed to an NAOPH (if certain acreage or displacement thresholds are exceeded). Additionally, for a project with a local government sponsor, approval by the department delegate is required to proceed to an NAOPH. The project sponsor may decide to either offer an opportunity for a public hearing or proceed directly to a public hearing (subject to the same conditions set forth earlier in this paragraph).

In lieu of holding a public hearing, an opportunity for public hearing must be afforded if the project meets any of the following conditions.

The project requires the acquisition of significant amounts of ROW.

The project has a substantial adverse impact on or abutting real property.

The project is the subject of an EA. An opportunity for a public hearing is the minimum public involvement requirement for an EA.

### 5.2 Notifications

The project sponsor is responsible for preparing and providing an NAOPH. The notice must be published in a local newspaper having general circulation in the area affected by the project. The notice can be published in any section of the newspaper and in any format, although it is recommended that the notice not be published in the legal notices section. If there is no local newspaper in the area affected by the project, the project sponsor publishes notice in a newspaper with general circulation in the area affected by the project. If the project is in a remote area with no newspapers in general circulation in the area affected by the project, or if the project is in a county with a population of at least 30,000 and not more than 42,000 that borders the Red River (currently only Fannin County meets this definition), then the notice may be published in a digital newspaper that meets certain requirements – see Texas Government Code 2051.0441(b-1).

In addition, the project sponsor must select a minimum of one additional outreach method to inform the public of an opportunity to request a public hearing. These methods can include, but are not limited to, posting information on project specific website, email blast to stakeholder list, publishing an additional notice in the newspaper or online media, providing notices to local community groups, neighborhood associations, schools, and other locations within the project area where the community might congregate, social media, or using changeable message signs. Strategies to address LEP populations must be developed and implemented where populations are identified in the project area. Project sponsors are encouraged to work with the Public Involvement (PI) Section of TxDOT’s Transportation Planning and Programming (TPP) Division in identifying additional outreach methods (see Section 1.2.3 of this Handbook). Notices must be provided in English and any other language commonly spoken in the project area. TPP’s PI Section is available to assist with this requirement.

The project sponsor must mail (non-certified) or email the NAOPH to landowners abutting the roadway within the proposed project limits, as identified by tax rolls or other reliable land ownership records; affected local governments and public officials; and to any public official, individual, or affected interest group that has expressed interest in the project, including any Section 106 consulting parties. Mailing the notice to the address listed for the property owner in county or city records is sufficient. If email is used, make sure that recipients cannot view other recipients’ email addresses, as email addresses of members of the public must be withheld from public disclosure in accordance with Texas Government Code 552.137(a).

The NAOPH must be provided and published as described above at least 15 calendar days prior to the deadline for submitting a written request to hold a public hearing. However, for an EA project, the NAOPH is combined with the notice of availability of the draft EA (see Section 9.2 below) and must be provided and published at least 30 calendar days prior to the deadline for submitting a written request to hold a public hearing. If the notice is sent by mail, it is considered to be provided on the third day after the date of mailing (either 18 days or 33 days total).

### 5.3 Notice Format

The information required in the NAOPH includes several project specific requirements. It is important to present the following information in the notice, as it could be the only notice seen by the public regarding the proposed project, especially if a hearing is not held.

The procedure for requesting a public hearing must be explained in the notice and must include the following information.

Identify the lead agency that will ultimately approve the environmental review,

and reference any joint lead agencies, cooperating agencies, and any cooperating and or sponsoring local governments if applicable.

Describe the proposed project, in simple and easy-to-understand language,

including the following information.

  - Highway number(s) and local names

  - Project termini

  - Project length in miles

  - Type of facility

  - Number of lanes

  - Counties, cities, and or communities affected

  - CSJ(s)

Describe the existing and proposed ROW widths, including anticipated

- displacements.

Describe any Section 4(f) properties that are proposed to be impacted (de minimis, programmatic or individual). If the notice will be used to meet the public notice requirement for a Section 4(f) de minimis finding. Include a statement describing the Section 4(f) property and the intent to pursue a de minimis finding, as well as a statement regarding how and by when comments may be made about the proposed de minimis finding.

Include references to maps, drawings, and environmental documents or studies regarding the proposed project that are recorded in the official project file and available for public inspection. In the notice include the office name(s), location(s), and typical working hours where the project materials can be viewed. Typically, the district and area office(s) near the proposed project are identified as areas to review project documentation. Project materials, including the draft EA for EA projects, must be made available on a TxDOT website, and the link must be included.

Include a statement concerning the potential for displaced residential and or nonresidential structures and the availability of relocation assistance for businesses and persons displaced.

If relocations are involved, include a statement that provides information regarding the TxDOT Relocation Assistance Program, benefits and services for displaced businesses and persons, and information about the relocation assistance office. Include information that the tentative schedule for ROW acquisition can be obtained from the district and or area office.

If relocations are not involved but additional ROW is required, include a statement to that effect and the following language.

- Although additional right-of-way is required, no residential or non-residential structures would be displaced. Information concerning services and benefits available to affected property owners and information about the tentative schedule for right-of-way acquisition may be obtained from the [district and or area] office.

If the project is a federal project and encroaches on a floodplain, wetland, or sole-source aquifer recharge zone, include a statement to that effect in the notice.

Include a statement that the tentative construction schedule is available at the district and or area office.

Include a statement that any individual may request a public hearing by submitting a written request to the address provided in the notice. The deadline for requests is 15 calendar days following the date all required notices have been provided (except for EAs, in which case it is 30 calendar days).

Include a statement that a hearing will be held if ten or more individuals submit timely written requests for a hearing, or if an agency with jurisdiction over the project submits a timely written request for a hearing that is supported by reasons why a hearing will be helpful.

Include the address and phone number of the district and or area office.

If the proposed project or one of the alternatives is located in or has the potential to be located in a wetland, the notice must state that.

For projects assigned under the Assignment MOU, the following language must be included in the public notice.

The environmental review, consultation, and other actions required by applicable Federal environmental laws for this project are being, or have been, carried out by TxDOT pursuant to 23 U.S.C. 327 and a Memorandum of Understanding dated July 17, 2025, and executed by FHWA and TxDOT.

Keep in mind that for environmental assessments the notice of an opportunity for a public hearing is combined with the notice of availability of the draft EA. See ENV’s Template: Draft EA (Environmental Assessment) Notice of Availability and Opportunity for a Public Hearing, which is available on the Public Involvement Toolkit.

### 5.4 Less Than 10 Hearing Requests and No Request by an Agency with Jurisdiction

If less than 10 requests for a public hearing, and no request by an agency with jurisdiction supported with reasons why a hearing will be helpful, are received by the deadline, the project sponsor prepares a certification to that effect which is signed by an appropriately designated TxDOT employee. The certification is retained in the project file. Guidance on writing the certification is provided in Section 14.3.1

### 5.5 Ten or More Hearing Requests or a Request by an Agency with Jurisdiction

When 10 or more requests have been received, or a request from an agency with jurisdiction supported with reasons why a hearing will be helpful has been received, the project sponsor may contact the individuals or agency requesting a public hearing to discuss their concerns regarding the proposed project. For purposes of this requirement an “agency with jurisdiction” means an agency that has authority to approve or disapprove the project. If an individual’s or agency’s concerns are satisfied and the individual or agency is agreeable to retracting their hearing request, the project sponsor must obtain correspondence (example letter, email, signature on a prepared form) from the individual or agency requesting the hearing stating that the hearing request was retracted. The letter must be submitted with a certification from the appropriately designated TxDOT employee to the department delegate. The certification must state that one or more requests were received and retracted after concerns were addressed and satisfied.

If 10 or more requests remain and have not been retracted, or if a request from an agency with jurisdiction remains and has not been retracted, a public hearing must be scheduled and conducted, and there is no need to fill-out a certification for the opportunity for public hearing.

If, after all retractions, less than 10 requests remain, and no request from an agency with jurisdiction remains, then no hearing is required. However, the project sponsor must inform the remaining requestors that the threshold for holding a hearing was not met and so no hearing will be held.

If many hearing requests are received, the project sponsor should proceed with arranging the public hearing instead of reaching out to each individual requestor as described above.

## 6.0 Public Hearing

Public hearings are conducted to provide an opportunity during project development for the public to be more formally involved in the identification of social, economic, and environmental impacts and impacts associated with the relocation of individuals, groups, or institutions. Information regarding a proposed project – including project design information, project alternatives, and environmental findings – is presented at a public hearing, and the public is encouraged to provide comment on the proposed project (Title 23 United States Code 139: Efficient Environmental Reviews for Project Decision making and One Federal Decision and 43 TAC 2.107). Public hearings provide the public with a venue and opportunity to hear and see information regarding a proposed project. Public hearings serve to encourage and solicit public comments on the location, design, and environmental analyses of a project. For an EA or EIS project, a public hearing cannot be conducted until the environmental document is approved for circulation by the department delegate. For a CE project, a public hearing can be held after preliminary location and design studies are developed, and sufficient information has been developed to present the social, economic, environmental, and other anticipated impacts of the proposed project at the hearing; however, for an open-ended (d)-list CE project, approval by the Environmental Affairs Division’s Project Delivery staff is required to proceed to a public hearing (if certain acreage or displacement thresholds are exceeded). Additionally, for a project with a local government sponsor, approval by the department delegate is required to proceed to a public hearing. A public hearing or an NAOPH is required for all EAs, and a public hearing is required for all EISs. CE projects with any of the characteristics below also require a public hearing.

TxDOT holds a public hearing if any of the following statements apply to the project.

Ten or more individuals submit a written request for a hearing, or an agency with jurisdiction over the project submits a written request for a hearing that is supported by reasons why a hearing will be helpful. However, a public hearing is not required if:

  - a public hearing was held concerning the project before the requests are received,

  - the hearing request(s) are received after the environmental review document or CE determination for the project is approved (43 TAC 2.107(b)(1)(B)),

  - the hearing request(s) are received after the deadline specified in an NAOPH, or

  - the project sponsor has addressed all the concerns of the agency or persons requesting the hearing and they have submitted written withdrawals of their hearing requests such that no agency request and less than 10 individual requests remain.

The project involves substantial public interest or controversy

TxDOT approves a draft EIS (DEIS)

The project substantially changes the layout or function of a connecting roadway or an existing facility

TxDOT determines it is in the public interest

The project bypasses a municipality (see Transportation Code, Section 203.021)

The project requires the taking of public land designated and used as a park, recreation area, wildlife refuge, historic site, or scientific area, as covered under Chapter 26 of the PWC (3 PWC 26.001) (see section 13.1 below)

The project requires the use or taking of private land encumbered by an agricultural conservation easement purchased under Chapter 84 of the Texas Parks and Wildlife Code

In determining whether a horizontal re-alignment or extension requires more than 30 acres of new right-of-way, consider only those fee simple or permanent easement acquisitions needed for the re-alignment or extension, including any advance acquisitions conducted for the project. Do not consider temporary easements. Also, do not consider fee simple or permanent easement acquisitions needed not for the re-alignment or extension, but for another aspect of the project, such as widening of the roadway.

In determining whether a project that reconfigures an intersection qualifies as a “substantial change in layout or function,” the project sponsor must consider the context and impact of the reconfiguration on both the travelling public and local residents and businesses. Relatively minor reconfigurations that do not substantially affect travel patterns, such as adding a turn lane or a simple grade separation, may be determined to not qualify as a “substantial change in layout or function.” However, more complex projects that substantially affect travel patterns are considered as a “substantial change in layout or function.”

Substantial change in function means the addition of one or more managed lanes, high occupancy vehicle lanes, bicycle lanes, bus lanes, or transit lanes to an existing highway, or the conversion of an existing highway from non-controlled access to controlled access.

“Bicycle lane” means a portion of a roadway that is designated by striping, signing, or pavement markings for the exclusive use of bicyclists. Bicycle lanes that are separated from travel lanes by landscaping, a median, or other buffer are still considered “bicycle lanes” for purposes of this requirement. Shared-use paths and wide shoulders are not considered “bicycle lanes” for purposes of this requirement. Also, none of the following situations regarding bicycle lanes are treated as “substantially changing the layout or function of a connecting roadway or an existing facility or facilities:”

striping bicycle lanes when the pre-existing roadway already accommodated bicycles (does not include widening projects);

striping one or more non-continuous bicycle lanes approaching or through intersections, driveways, or other conflict areas; or

striping bicycle lanes not along, but across a roadway at an intersection to allow the continuation of planned or existing bicycle lanes on crossing local streets or other bicycle facilities.

Finally, no additional hearing under TxDOT’s Chapter 2 environmental review rules is triggered by the addition of bicycle lanes if the project was addressed in a local hearing held under 43 TAC 25.55, “Comment Solicitation on Bicycle Road Use.” For any such project, simply add a statement in the “Comments” field of the “Perform Opportunity for Public Hearing (OPH) or Public Hearing (PH)” Activity in ECOS indicating that the project was addressed in a local hearing held under 43 TAC 25.55, and the date of that local hearing. There is no need to prepare or upload documentation of the public hearing in this instance because the requirements of this Handbook do not apply to a local hearing held under 43 TAC 25.55.

### 6.1 Notification

The project sponsor is responsible for preparing and providing notices for a public hearing. One notice must be published in a local newspaper having general circulation in the area affected by the project. The notice can be published in any section of the newspaper and in any format, although it is recommended that the notice is not published in the legal notices section. If there is no local newspaper in the vicinity affected by the project, the project sponsor publishes notice in a newspaper having general circulation in the area affected by the project. If the project is in a remote area with no newspapers in general circulation in the area affected by the project, or if the project is in a county with a population of at least 30,000 and not more than 42,000 that borders the Red River (currently only Fannin County meets this definition), then the notice may be published in a digital newspaper that meets certain requirements – see Texas Government Code 2051.0441(b-1).

In addition, the project sponsor selects a minimum of one additional outreach method to inform the public of a public hearing. Additional outreach methods can include, but are not limited to, posting information on project specific website, email blast to stakeholder list, publishing an additional notice in the same newspaper or online media as the first publication, providing notices to local community groups, neighborhood associations, schools, and other locations within the project area where the community might congregate, social media, or using changeable message signs. Strategies to address LEP populations must be developed and implemented where populations are identified in the project area. Project sponsors are encouraged to work with TPP’s PI Section in identifying additional outreach methods (see Section 1.2.3 of this Handbook). Notices must be provided in English and any other language identified as commonly spoken in the project area. TPP’s PI Section is available to assist with this requirement.

The project sponsor must mail (non-certified) or email notice of the public hearing to landowners abutting the roadway within the proposed project limits, as identified by tax rolls or other reliable land ownership records; affected local governments and public officials; and to any public official, individual, or affected interest group that has expressed interest in the project, including any Section 106 consulting parties. Mailing the notice to the address listed for the property owner in county or city records is sufficient. If email is used, make sure that recipients cannot view other recipients’ email addresses, as email addresses of members of the public must be withheld from public disclosure in accordance with Texas Government Code 552.137(a).

In addition, the public hearing notice must also be posted on the “Hearings, meetings and notices schedule” web page on txdot.gov.

The public hearing notice must be provided and published as described above at least 15 calendar days before the public hearing. If the notice is sent by mail, it is considered to be provided on the third day after the date of mailing. Additionally, the project sponsor shall make the maps, drawings, environmental reports, and documents concerning the project available to the public for not less than the 15 consecutive days before the public hearing.

A project that requires the acquisition of public land designated as a park, recreation area, wildlife refuge, historic site, or scientific area under Chapter 26 of the Texas PWC has special advertising requirements (Title 3 Parks and Wildlife Code Chapter 26.002), which include the following.

The notice must be published in a newspaper of general circulation that is published at least six days a week in the county where the land proposed to be used or taken is located. The notice must be published for three consecutive weeks, with the last publication not less than one week or more than two weeks before the hearing date. If the project is in a remote area with no newspapers in general circulation in the area affected by the project, or if the project is in a county with a population of at least 30,000 and not more than 42,000 that borders the Red River (currently only Fannin County meets this definition), then the notice may be published in a digital newspaper that meets certain requirements – see Texas Government Code 2051.0441(b-1).

When a project affects public land protected by Chapter 26 of the Texas PWC, a separate written notice must be provided to the person, organization, department, or agency that has supervision of the land proposed to be used or taken. The notice must be sent at least 30 calendar days before the hearing date.

If the hearing is being conducted to comply with Chapter 26, then the notice requirements must comply with the regular requirements listed above for public hearings plus these additional requirements in Chapter 26. The hearing and other tasks needed to comply with Chapter 26 must be completed prior to completion of the environmental review of the project. Refer to the TxDOT Chapter 26 Parks and Wildlife Code Toolkit for additional guidance on satisfying these requirements.

### 6.2 Notice Format

It is important to present the following information in the public hearing notice to convey as much information regarding the proposed project as possible. Additional hearing notices may contain a combination of any of the following elements on a level appropriate to the medium used. For example, internet postings and newspaper advertisements contain most or all the elements shown below, but changeable message signs only indicate that a hearing is occurring for a particular project at a certain location and time (example: US 290 public hearing, January 15, 2015, Cypress HS, 7:30 PM) and must comply with applicable safety requirements. For the newspaper notice of the hearing, the notice can be published in any section of the newspaper and in any format, although it is recommended that the notice not be published in the legal notices section. It is important to relay to the public as much of the context of the proposed project as possible to ensure proper advertisement of the meeting.

The notice must include the following information.

Identify the lead agency that will ultimately approve the environmental review, and reference any joint lead agency, cooperating agencies, and cooperating and or sponsoring local governments if applicable.

Describe the proposed project, including the following information.

Highway number(s)

Project termini

Project length in miles

Type of facility

Number of lanes

Counties, cities, and or communities affected

CSJ(s)

Describe the existing and proposed ROW widths, including anticipated displacements.

Describe any Section 4(f) properties that are proposed to be impacted (de minimis, programmatic or individual). If the notice will be used to meet the public notice requirement for a Section 4(f) de minimis finding, include a statement describing the Section 4(f) property and the intent to pursue a de minimis finding, as well as a statement regarding how and by when comments may be made about the proposed de minimis finding.

Include references to maps, drawings, environmental documents or studies, and tentative construction schedule regarding the proposed project that are available for public inspection. Include the office name(s), location(s), and typical working hours where the project materials are available for viewing. Typically, the district and or area office(s) near the proposed project are identified as areas to review project documentation. Project materials, including the draft EA for EA projects or the DEIS for EIS projects, must be made available on the TxDOT website, and the link must be included.

Include a statement concerning the potential for displacement of residential and or non-residential structures and the availability of relocation assistance for displaced persons and businesses.

If relocations are involved, include a statement that provides information regarding the TxDOT Relocation Assistance Program, the benefits and services for displaced businesses and persons, and the relocation assistance office. Include information that the tentative schedule for ROW acquisition is available from the district and or area office.

If relocations are not involved but additional ROW is required, include the following language.

Although additional right-of-way is required, no residential or non-residential structures would be displaced. Information concerning services and benefits available to affected property owners and information about the tentative schedule for right-of-way acquisition may be obtained from the [district and or area] office.

Provide the address where written comments may be submitted. If available, provide an email address where comments may be submitted.

The notice must also provide information required to comply with public involvement requirements of other laws, Executive orders, and regulations. For example, if a federal project encroaches on a floodplain, wetland, or sole-source aquifer recharge zone, specific notification regarding that issue may be required.

The English version of the notice must include the following language in at least both English and Spanish:

The [Insert text – event name] will be conducted in English. If you need an interpreter or document translator because English is not your primary language or you have difficulty communicating effectively in English, one will be provided to you. If you have a disability and need assistance, special arrangements can be made to accommodate most needs. If you need interpretation or translation services or you are a person with a disability who requires an accommodation to attend and participate in [Insert text - event name], please contact [Insert text - contact name (PIO or other appropriate contact), District or Division Name], at [Insert text - phone number with area code] no later than 4 p.m. CT, [Insert text – that is at least three business days before the event]. Please be aware that advance notice is required as some services and accommodations may require time for the Texas Department of Transportation to arrange.

El [Insert text – Spanish language event name – Public Hearing – La audiencia pública, Virtual Public Hearing - La audiencia pública virtual] se llevará a cabo en inglés. Si usted necesita un intérprete o un traductor de documentos porque su idioma principal no es el inglés o tiene alguna dificultad para comunicarse eficazmente en inglés, se le proporcionará uno. Si usted tiene alguna discapacidad y necesita ayuda, se pueden hacer arreglos especiales para atender la mayoría de las necesidades. Si usted necesita servicios de interpretación o traducción o usted es una persona con alguna discapacidad que requiera una adaptación para asistir a y participar en [Insert text – Spanish language event name – Public Hearing – La audiencia pública, Virtual Public Hearing - La audiencia pública virtual], por favor póngase en contacto con [Insert text - contact name (PIO or other appropriate contact), District or Division Name], al número [Insert text - phone number with area code] a más tardar a las 4:00 p.m. hora central, [Insert text - Enter a specific date in Spanish-language format (for example, 15 de marzo de 2026) that is at least three business days before the event]. Por favor sepa que es necesario dar aviso con anticipación, ya que algunos servicios y adaptaciones pueden requerir tiempo para que TxDOT los organice.

Include a map showing the location of the public hearing (optional).

Include a statement identifying a contact person or office for questions.

For federal assigned projects in accordance with the Assignment MOU, the following language must be included in the public notice.

The environmental review, consultation, and other actions required by applicable Federal environmental laws for this project are being, or have been, carried out by TxDOT pursuant to 23 U.S.C. 327 and a Memorandum of Understanding dated July 17, 2025, and executed by FHWA and TxDOT.

The notice must also be posted on the “Hearings, meetings and notices schedule” web page on txdot.gov 15 calendar days before the hearing.

Keep in mind that, for environmental assessments and environmental impact statements, the notice of public hearing is usually combined with the notice of availability of the draft EA or draft EIS. See ENV’s Template: Draft EA Notice of Availability and Public Hearing and Template: Draft EIS and Notice of Availability and Public Hearing, which are available in the Public Involvement Toolkit. For an EIS project, there is a separate 45-calendar-day comment period following publication of the notice of availability of the draft EIS in the Texas or Federal Register, as explained in Section 9.3.

### 6.3 Public Hearing Types

There are two types of public hearings:

Virtual online-only public hearing - only if (1) the project is not going through an area with limited internet access and (2) one of the following three situations applies:

  - the project has no federal funding;

  - the project has federal funding but the hearing is being held solely to satisfy (1) Chapter 26 of the Texas Parks and Wildlife Code or (2) the state statutory requirement to hold a hearing on a project that adds bike lanes (Transportation Code 203.023), and none of the other hearing triggers in ENV’s Public Involvement Handbook apply; or

  - the hearing is not being held as part of the NEPA process.

Virtual public hearing with in-person option

Because of the limitations on the first type above (virtual online-only public hearing), all public hearings on FHWA projects must be a virtual public hearing with in-person option.

Each of the two types of public hearings is discussed separately below.

#### 6.3.1 Virtual Online-Only Public Hearing

A virtual online-only public hearing is not allowable if the project is going through an area with limited internet access. Whether the area has limited internet access will be based on the community. District staff should work with TPP’s PI Section and or ENV’s community impacts SMEs for assistance. The following U.S. Census Bureau link has “narrative profiles” of counties, cities, and census tracts with percentages of households that have a computer and broadband internet subscription: United States Census Bureau

Further, a virtual online-only public hearing is not allowable on an FHWA project (instead, a virtual public hearing with in-person option is required for FHWA projects – see below).

Notice of a virtual public hearing must comply with the instructions stated in Subsections 6.1 and 6.2 above, including the requirement to develop and implement strategies to address LEP populations where such populations are identified in the project area. Notice of a virtual public hearing must also include the following:

clear instructions about how to view the virtual public hearing;

an explanation of how the virtual public hearing will be conducted; and

an explanation that members of the public may, as an alternative to viewing to the virtual public hearing, call or email district or project staff to ask questions about the project, access project materials, and submit public comments via email or letter.

A virtual public hearing must satisfy the purposes of a public hearing identified in Subsection 6.0 above. Specifically, a virtual public hearing must comply with the following:

As of early 2024, the virtual hearings are mostly being done via pre-recorded presentations that are posted to the TxDOT YouTube channel via the district PIO or TxDOT Media Relations in coordination with TPP’s PI Section. ENV’s notice templates talk about editing the first paragraph of the notice “as needed” to explain how to “log onto” the live virtual hearing. You would only need to do that if you were using a live interaction online platform that required log-in.

The online presentation must include a presentation by project staff, which will include both audio and visual components (see bullet points below under “Traditional Hearing Format” in Section 6.3.2 for the type of information about the project that must be covered in the presentation). The presentation must provide that participants may submit comments via email or letter (and voicemail – see below). The presentation may be pre-recorded and uploaded for viewing at the scheduled public hearing time and thereafter.

A single person can record the voiceover for the online presentation, and it does not need to be a TxDOT employee.

The online presentation must present the web address where the project materials will be posted for public viewing.

The online presentation must explain that the public may call project staff during regular office hours or email project staff to ask questions about the project at any time during the project development process.

For an FHWA project, the online presentation must include the NEPA assignment disclaimer (see Subsection 6.2 above) (this requirement would not actually ever be applicable to a virtual online-only public hearing because for FHWA projects there must be an in-person option, but we’re including it here because it does apply to the virtual portion of a virtual public hearing with in-person option).

It is recommended, but not a formal requirement, that ENV’s Project Delivery Staff and TPP’s PI Section review the online presentation prior to posting (but keep in mind that for open-ended (d)-list CEs that are above the displacement or acreage thresholds requiring ENV approval, there is a requirement that ENV Project Delivery Staff review the public hearing materials).

The online presentation can be hosted by a local government or consultant on its own website.

The online presentation must be posted online at or before the date and time indicated in the notice and it must remain posted online for the entire 15-calendar day comment period. It can remain posted online after that period at the district’s discretion.

TPP’s PI Section will post the provided transcript of the online presentation on the TxDOT website within a few days of the event.

The requirement for commenters to “disclose in writing on a witness card whether the person does business with the department, may benefit monetarily from a project or is an employee of the department” (Transportation Code 201.811(a)(5)) is not applicable to an online-only virtual public meeting as there is no written witness card.

Strategies to communicate with potential LEP populations during a virtual public hearing should be developed.

A court reporter is not required for a virtual public hearing.

A written comment period must extend at least 15 calendar days after the online presentation is posted. Consideration should be given to avoid comment deadlines that extend into holiday and or weekend periods.

The documentation requirements set forth in Subsection 14.4 apply to a virtual public hearing.

The above requirements are applicable to both virtual public hearings and virtual public meetings. However, the following requirements are specific to virtual public hearings:

Verbal testimony must be allowed by phone using a voicemail system. If an environmental or public involvement consultant is assisting the district with the project, then that consultant is typically the entity that sets up and operates the voicemail system for receiving public testimony. If there is no such consultant on the project, then district environmental staff should reach out to the TPP PI’s Section for assistance in setting up and operating the voicemail system for receiving public testimony.

All verbal testimony must be received by the end of the 15-calendar day comment period.

Voicemail greeting options should be provided in English, Spanish, or any other language that is prevalent in the project area.

The voicemail greeting should instruct callers to limit their oral testimony to no more than three minutes. If possible, the voicemail system should be set up to cut-off recording at four minutes, so that if the caller goes a little bit over the three minutes, their oral testimony will not be cut-off mid-sentence.

The voicemail greeting should instruct callers to give their name and who they are representing if an entity other than themselves.

Voicemails do not need to be transcribed by a court reporter. They can be transcribed by TxDOT staff or a consultant. If the voicemail is unintelligible, then the transcribers simply notes “response garbled or unintelligible” on the transcript. There is no need to call the person back.

It is not necessary to use a 1-800 number for the call-in voicemail option.

The online presentation must identify the phone number to use for providing verbal testimony.

#### 6.3.2 Virtual Public Hearing with in-Person Option

A virtual public hearing with in-person option consists of (1) a virtual public hearing (see Section 6.3.1 above) and (2) provision of a physical space at a non-TxDOT facility or TxDOT district, area, or maintenance office for attendees to, at their discretion, attend in-person.

Verbal comments do not need to be accepted at the in-person option. However, a district may accept verbal comments at the in-person option if they choose. If verbal comments are accepted at the in-person option for a virtual public hearing, then a court reporter or similar transcription service must be used.

The in-person option will be at a specific time on a specific date. Districts should work with their public involvement specialist to determine the most appropriate day and time for the in-person option. In-person options should be scheduled on weekday afternoons or early evenings unless the public prefers another time. If there is a significant civic activity planned for a certain day, schedule the in-person option when there is not a conflict. Also, avoid scheduling in-person options near or on significant national, religious, or school holidays.

The 15-calendar-day comment period must be calculated from the date of the virtual public hearing, or the day of the in-person option, whichever is later. Consideration should be given to avoid comment deadlines that extend into holiday and or weekend periods.

Districts are encouraged to have a staffing plan for the in-person option, including staff who would be assigned as back-up in case the original staff member cannot attend. This would include staff or consultants who will be in attendance to answer questions and a person who will be leading the attendees to the hearing room.

Contracting for security personnel to be present for the in-person option is also recommended, especially for controversial projects.

Attendance by TxDOT staff at an in-person option held by a local government project sponsor, although not required, is recommended as another example of TxDOT doing more than the minimum.

For federal assigned projects in accordance with the Assignment MOU, the following language must be included in the handout material, on a display board or in the presentation.

The environmental review, consultation, and other actions required by applicable Federal environmental laws for this project are being, or have been, carried out by TxDOT pursuant to 23 U.S.C. 327 and a Memorandum of Understanding dated July 17, 2025, and executed by FHWA and TxDOT.

Carefully select the location of the in-person option for proximity to the proposed project, proximity and access for the anticipated audience, appropriate size, effective public address systems, and adequate room for exhibits. The location also must have adequate public parking, have accessible entries, and comply with the Americans with Disabilities Act. Public schools and civic auditoriums are often good locations for hearings.

If a sign-in sheet is used, attendees’ email addresses should generally not be collected. However, if the district, or the core team in the case of an EA or EIS, determine during scoping that there is a valid reason for collecting attendees’ email addresses on the sign-in sheet (for example, to provide project updates, newsletters, or other information about the project by email), then any email addresses provided by members of the public must be redacted from any publicly available documents and withheld from public disclosure in accordance with Texas Government Code 552.137(a) (redact all email addresses except for TxDOT employees, our consultants, government employees’ work email addresses, and private email addresses of government officials who use their private email address to conduct official government business – see the Texas Attorney General’s 2020 Public Information Act Handbook at pages 161-162). There is no legal requirement to redact physical addresses. Redaction of physical addresses may be done on a discretionary basis.

When a hearing is conducted for an environmental assessment or environmental impact statement a copy of the Draft EA or Draft EIS and any technical reports must be made available at the in-person option. For categorical exclusion (CE) projects, a copy of any approved technical reports completed for the project must be made available at the in-person option. In addition, maps showing the project location and design, schematics and tentative construction schedules must be available to the public at the in-person option.

The in-person option may be held as either an open house or a traditional public hearing with a formal presentation by a speaker. See below for further information regarding these two approaches:

##### Holding the In-Person Option in an Open House Format

An open house format for the in-person option is less formal and allows participants to come and go at their convenience. Typically, a series of exhibits are staged in the hearing room, and district and or project staff are located at various exhibits to answer questions. Attendees must be able to watch the virtual public hearing presentation, which will be playing on a loop on a laptop, Television (TV), or projection screen. Strategies to communicate with potential LEP populations should be developed. Comment cards must be made available for attendees to submit written comments. Having a table or other specific area to submit public comments is recommended. Open-house format in-person options are often held during weekday afternoon and early evening hours (example: 5 - 7 p.m.). Verbal comments do not need to be accepted at the in-person option if an open house format is used. However, a district may accept verbal comments if they choose. If verbal comments are accepted, then a court reporter or similar transcription service must be used.

##### Holding the In-Person Option in a Traditional Public Hearing Format

A registration area outside the public hearing room, if available, should be set up where the public may register their attendance, register for the verbal comment session, and ask general questions.

The project sponsor may schedule an open-forum time for people to review the exhibits and ask questions prior to convening the public hearing.

Project sponsor representatives or district personnel must be on hand to explain the exhibits and to answer questions both before and after the hearing proceedings. Strategies for communicating with LEP populations also need to be developed, including providing interpreters if needed. An appropriately designated TxDOT employee must lead the hearing for TxDOT sponsored projects. For FHWA projects where a municipality, county, group of adjoining counties, regional mobility authority, local government corporation, or transportation corporation is the official project sponsor, an appropriately designated TxDOT employee must open the public hearing, officiate the public comment portion of the hearing, and close the public hearing.

A professional court reporter must prepare and certify the public hearing transcript. The court reporter should be present at the hearing; however, if the project sponsor is unable to hire a court reporter to physically attend the hearing or if other circumstances prevent a court reporter from being present, then it is possible for a court reporter to prepare the public hearing transcript from a video recording. If a video recording is used, methods to ensure the accuracy of completeness of the recording, such as multiple recorders, should be used. Strategies for any LEP population’s ability to communicate with the court reporter or make video-recorded comments should be developed and implemented. Therefore, the hearing room must include an area close to the microphones to locate the court reporter or make video-recorded comments.

##### Traditional Public Hearing Format

This section outlines the format typically used for a public hearing. The responsibilities and steps performed by a TxDOT employee or project sponsor are noted. Other entities may conduct the unassigned steps.

- 1. The TxDOT employee convenes the hearing and conducts the following tasks.

Make introductions.

State the purpose of hearing.

State that the public has 15 calendar days following the hearing to submit written comments (or for an EIS, a date that is both 15 calendar days following the hearing and 45 calendar days following the publication of the notice of availability in the Federal Register, or for a state project, the Texas Register).

- The TxDOT employee or project sponsor reviews the hearing procedures and agenda.

- The TxDOT employee or project sponsor discusses the state, federal, and local government relationship.

- Present the proposed project, including the following information. The presentation that is delivered must be substantively identical to the virtual public hearing presentation (in other words, it must contain the same substantive information).

layman description of the proposed project

Purpose and need of the proposed project (if the project is the subject of an EA or EIS) or explanation of why the project is being proposed (if the project is expected to be cleared with a CE)

Project consistency with the goals and objectives of any local urban planning effort

Major design features

Proposed project alternatives

Anticipated ROW acquisitions and any advance ROW acquisitions that have taken place

Social, economic, environmental, and other anticipated impacts of the proposed project. If the hearing is being conducted to comply with Chapter 26, a discussion of the affected property and potential impacts is required.

Anticipated permits

Anticipated relocations

Anticipated detours (if known)

Discuss the relocation assistance program and the ROW acquisition process

The TxDOT employee or project sponsor has the option but is not required to call a recess for 30 minutes to allow the public to view displays and ask individual questions

The TxDOT employee or project sponsor reconvenes the presentation if a recess was called

The TxDOT employee or project sponsor reviews the procedure for receiving verbal and written comments

The TxDOT employee or project sponsor provides an opportunity for elected officials to speak

The TxDOT employee begins the formal public commenting session

The TxDOT employee manages or moderates the time for each speaker

The TxDOT employee ends the formal commenting session

The TxDOT employee presents the anticipated project schedule

The TxDOT employee restates how, by what date, and where to submit written comments

The TxDOT employee indicates where a copy of the response to comments may be obtained

The TxDOT employee adjourns the hearing

For EA and EIS projects, it is recommended (but not required) that ENV Project Delivery Staff review the public hearing materials before the public hearing.

#### Managing the Public Comment Session of Public Hearings

Public hearing practices can vary, depending on the anticipated number of speakers. Consult with ENV, TPP’s PI Section, and or the district public information officer for suggestions on public hearing practices, including how to set up the hearing room. The following requirements are elements of managing the public comment session of a public hearing.

Allow adequate time for public comment. Speakers can be limited to three to five minutes for comments if there are a substantial number of people signed up to make verbal comments.

State the ground rules for public comment, such as one speaker representing a group, agency, association, et cetera. This representative may only address TxDOT, not the audience.

State whether elected officials will speak first.

State that testimony questions are not answered or commented on during the hearing itself. Testimony at hearings is addressed the same way as written comments, after the hearing.

Provide for interpreters if needed.

### Post Public Hearing Activities

After a hearing, the following activities are conducted.

- 1. The public can submit written comments to the project sponsor for 15 calendar days following the public hearing. This timeframe can be extended if needed by the project sponsor in coordination with the department delegate. The final date for submitting comments must be announced at the hearing.

- 2. The project sponsor shall submit to the department delegate documentation of public hearing that includes the cover page; transcript; and a comment and response matrix. See ENV’s Guidance – Public Comment Response Matrix for further instructions regarding the comment and response matrix. The contents of the documentation for public hearing are discussed further below in Section 14.0 Documentation Requirements. The project’s final EIS, EA, or CE determination shall reflect the holding of a public hearing, including project revisions to the proposed design or changes in anticipated impacts because of comments received.

- 3. The department delegate shall review the public hearing documentation and any revised environmental documentation if applicable. If additional resource agency coordination is necessary, the department delegate directs the project sponsor to initiate it.

Upon completion of any necessary coordination, the public hearing documentation and the final EA, EIS, and or CE determination are forwarded to the department delegate for review and a project decision.

## 7.0 Notice of Intent (NOI)

FHWA regulations codified at Title 23 Code of Federal Regulations Part 771.123 and Texas regulations codified at 43 TAC 2.102 require that a notice of intent (NOI) be prepared and published prior the preparation of an EIS or supplemental EIS. An NOI must be published in the Federal Register or the Texas Register, depending on whether the project is a federal or state project. Additionally, an NOI must be published in a local newspaper having general circulation in the area affected by the project, or if there is no such newspaper, in any newspaper having general circulation in the area affected by the project. If the project is in a remote area with no newspapers in general circulation in the area affected by the project, or if the project is in a county with a population of at least 30,000 and not more than 42,000 that borders the Red River (currently only Fannin County meets this definition), then the notice may be published in a digital newspaper that meets certain requirements – see Texas Government Code 2051.0441(b-1).

See ENV’s Template: Notice of Intent for a State EIS Project, or Template: Notice of Intent for an FHWA EIS Project, which are available on the Public Involvement Toolkit.

## 8.0 EIS Coordination Plan

A coordination plan is a plan to engage the public and collaborate amongst cooperating and participating agencies and consider comment(s) on the proposed project and the environmental review process when an EIS is required. The project sponsor, in collaboration with the department delegate and other cooperating and or participating agencies for federal aid projects, prepares the coordination plan. Details regarding the contents of a coordination plan may be found at Title 23 United States Code 139(g)(1): Efficient Environmental Reviews for Project Decision making and One Federal Decision.

## 9.0 Notice of Availability (NOA)

A notice of availability (NOA) is issued to inform the public or recipient that documents are available for review. The NOA provides direction on where documents are available for review and how to obtain copies. Notifications must be in English, and any other language identified as commonly spoken in the project area. TPP’s PI Section is available to assist with this requirement.

The NOA is published for various document types, as described in Section 9.1 through 9.5 below. The project sponsor is responsible for drafting the NOA. For projects assigned under the Assignment MOU, the following language must be included in the NOA.

The environmental review, consultation, and other actions required by applicable Federal environmental laws for this project are being, or have been, carried out by TxDOT pursuant to 23 U.S.C. 327 and a Memorandum of Understanding dated July 17, 2025, and executed by FHWA and TxDOT.

The project sponsor always publishes the NOA on the “Hearings, meetings and notices schedule” web page on txdot.gov, and always provides copies of the NOA to the following entities:

the appropriate metropolitan planning organization;

any other affected public officials or federal, state, or local agencies or tribes;

any entities that requested in writing to receive notices regarding the environmental review of the project; and

any other entities with which environmental review of the project is being coordinated, except that if the project is being coordinated under a memorandum of understanding, the terms of the memorandum of understanding govern the provision of notice rather than this subsection (in other words, for a final EA, FONSI, or FEIS or ROD, there’s no requirement to send the notice to Texas Commission on Environmental Quality (TCEQ), Texas Historical Commission (THC), or Texas Parks and Wildlife Department (TPWD).

The copy of the notice with instructions on how to access the document electronically or request a hard copy of the document may be provided by email or U.S. Mail. Mailing the notice to the address listed for the property owner in county or city records is sufficient. If email is used, make sure that recipients cannot view other recipients’ email addresses, as email addresses of members of the public must be withheld from public disclosure in accordance with Texas Government Code 552.137(a). As discussed below, there are additional distribution or publication requirements for some types of NOAs.

### 9.1 Draft Environmental Assessment (EA)

The NOA for a draft EA is combined with a notice of public hearing or an NAOPH. See ENV’s Template: Draft EA Notice of Availability and Opportunity for a Public Hearing, and Template: Draft EA Notice of Availability and Public Hearing, which are available on the Public Involvement Toolkit.

For projects for which a hearing is held, 23 CFR 771.119 requires the draft EA to be available for public inspection a minimum of 15 calendar days before the hearing.

However, when the draft EA NOA is combined with an NAOPH, it must establish a public comment deadline of not less than 30 calendar days after the date of newspaper publication. The requirements of this paragraph are satisfied by combining the NOA with the NAOPH, which also must be published in the newspaper, and providing a 30-calendar day deadline for both (see Section 5.2 above).

The project sponsor shall maintain a list of elected public officials, individuals, and affected interest groups that have expressed an interest in a transportation project. In addition to the publication or distribution requirements discussed above under Section 9.0, the project sponsor will also provide the combined NOA of draft EA and notice of public hearing or opportunity for a public hearing to these individuals and groups.

Also, the district will email the combined NOA of draft EA and notice of public hearing or opportunity for a public hearing to the Texas Commission on Environmental Quality and Texas Parks and Wildlife Department. For TCEQ, email the NOA to the TCEQ NEPA Team, subject line: “Draft environmental assessment for a highway project,” body of email: “Attached please find a Notice of Availability of a DRAFT environmental assessment for a highway project.” For TPWD, see the instructions in ENV’s Guidance: TPWD Coordination Under the 2021 Memorandum of Understanding.

### 9.2 Final EA (ONLY for an FHWA Project that Normally Requires and EIS per 23 CFR 771.115(a))

When TxDOT expects to issue a FONSI for an FHWA project that normally requires an EIS (Title 23 Code of Federal Regulations Part 771.115(a)), the final EA must be made available for public review for a minimum of 30 calendar days before the issuance of a FONSI. (See Title 23 Code of Federal Regulations Part 771.119(h)). The four project types listed as normally requiring an EIS at 23 CFR 771.115(a), and that are subject to this extra requirement, are as follows:

a new controlled access freeway;

a highway project of four or more lanes on a new location;

construction or extension of a fixed transit facility (for example, rapid rail, light rail, commuter rail, bus rapid transit) that will not be located within an existing transportation right-of-way; and

new construction or extension of a separate roadway for buses or high occupancy vehicles not located within an existing highway facility.

These projects are readily identifiable as they require the preparation of an EA classification letter by which ENV approves the “downgrade” from EIS to EA. For “a highway project of four or more lanes on a new location,” refer to the explanation of “highway at a new location” in Section 3.1, above. To prepare an NOA for a final EA, use ENV’s Template: Final EA Notice of Availability, which is available on the Public Involvement Toolkit. For such projects, the NOA of the final EA must be issued as described above in Section 9.0 and published at least once in a local newspaper having general circulation in the area affected by the project. The NOA of the final EA can be published in any section of the newspaper and in any format, although it is recommended that the notice not be published in the legal notices section. If there is no local newspaper in the area affected by the project, the project sponsor publishes the NOA of the final EA in a newspaper having general circulation in the area affected by the project. If the project is in a remote area with no newspapers in general circulation in the area affected by the project, or if the project is in a county with a population of at least 30,000 and not more than 42,000 that borders the Red River (currently only Fannin County meets this definition), then the notice may be published in a digital newspaper that meets certain requirements – see Texas Government Code 2051.0441(b-1).

Thirty calendar days after issuance and publication of this NOA, the FONSI may be signed and a separate NOA for the FONSI may be issued (no newspaper notice is required for the NOA for the FONSI – follow the publication or distribution requirements discussed above under Section 9.0)).

### 9.3 Finding of No Significant Impact (FONSI)

To prepare an NOA for a FONSI, use ENV’s Template: FONSI Notice of Availability, which is available on the Public Involvement Toolkit. Follow the publication or distribution requirements discussed above under Section 9.0.

### 9.4 Draft Environmental Impact Statement

The NOA of the DEIS is combined with the public hearing notice. See ENV’s Template: Draft EIS Notice of Availability and Public Hearing, which is available on the Public Involvement Toolkit. The combined notice of public hearing and NOA, and the notice that is published in the Texas or Federal Register, must specify a comment deadline that is both 15 calendar days after the hearing and 45 calendar days after publication of the notice in the Texas or Federal Register.

In addition to the publication or distribution requirements discussed above under Section 9.0, the department delegate reviews the combined NOA and public hearing notice, and submits it for publication in the Texas Register for state projects (43 TAC 2.108(c)(4)), or for an FHWA project, uses the e-NEPA system to request publication of a notice in the Federal Register. The combined NOA and public hearing notice must indicate that a combined FEIS and ROD will be prepared (unless there is a need to deviate from standard practice and issue a separate FEIS and ROD for some reason). Note also that the DEIS must identify a preferred alternative.

The project sponsor also publishes the combined NOA and public hearing notice in a local newspaper having general circulation in the area affected by the project. The notice can be published in any section of the newspaper, although it is recommended that the notice not be published in the legal notices section. If there is no local newspaper in the area affected by the project, the project sponsor publishes the combined NOA and public hearing notice in a newspaper having general circulation in the area affected by the project. If the project is in a remote area with no newspapers in general circulation in the area affected by the project, or if the project is in a county with a population of at least 30,000 and not more than 42,000 that borders the Red River (currently only Fannin County meets this definition), then the notice may be published in a digital newspaper that meets certain requirements – see Texas Government Code 2051.0441(b-1).

In accordance with 23 CFR 771.123, the combined NOA and public hearing notice shall be transmitted to the following entities:

Public officials, interest groups, and members of the public known to have an interest in the proposed action or the DEIS;

Appropriate state and local agencies and to the state intergovernmental review contacts established under Executive Order 12372: Intergovernmental Review of Federal Programs;

State and federal land management entities that may be significantly affected by the proposed action or any of the alternatives. These copies shall be accompanied by a request that such a state or entity advise TxDOT in writing of any disagreement with the evaluation of impacts in the statement.

The combined NOA and public hearing notice shall also be transmitted to any tribal agencies that are known to have interest in the project.

Also, as instructed by EPA’s (Environmental Protection Agency) e-NEPA website, for an FHWA project, an electronic copy of the DEIS must be provided to Office of Communities, Tribes and Environmental Assessment, US EPA Region 6, 1201 Elm Street, Suite 500, Mail Code: ORACN, Dallas, TX 75270-2102. Email Robert Houston, Staff Director, Communities, Tribes and Environmental Assessment to confirm the preferred method of transmission, and check EPA’s website to make sure this address is still correct.

Also, the district will email the combined NOA of draft EIS and notice of public hearing to the Texas Commission on Environmental Quality and Texas Parks and Wildlife Department. For TCEQ, email the NOA to the TCEQ NEPA Team, subject line: “Draft environmental assessment for a highway project”, body of email: “Attached please find a Notice of Availability of a DRAFT environmental assessment for a highway project.” For TPWD, see the instructions in ENV’s Guidance: TPWD Coordination Under the 2021 Memorandum of Understanding.

### 9.5 Final Environmental Impact Statement (FEIS)

The FEIS and ROD will normally be combined into a single document (unless a separate FEIS and ROD are required under 23 CFR 771.124(a)(1)). In addition to the publication and distribution requirements discussed above under Section 9.0, the requirements below apply equally to an NOA of an FEIS or a combined FEIS and ROD.

The department delegate reviews the NOA and submits it for publication in the Texas Register for state projects or the Federal Register for federally assigned projects. For federally assigned projects, the department delegate uses e-NEPA to publish in the Federal Register.

The NOA must indicate that a combined FEIS and ROD has been prepared (unless there is a need to deviate from standard practice and issue a separate FEIS and ROD for some reason).

The project sponsor publishes the NOA in a local newspaper having general circulation in the area affected by the project. The notice can be published in any section of the newspaper, although it is recommended that the notice not be published in the legal notices section. If there is no local newspaper in the area affected by the project, the project sponsor publishes the NOA in a newspaper having general circulation in the area affected by the project. If the project is in a remote area with no newspapers in general circulation in the area affected by the project, or if the project is in a county with a population of at least 30,000 and not more than 42,000 that borders the Red River (currently only Fannin County meets this definition), then the notice may be published in a digital newspaper that meets certain requirements – see Texas Government Code 2051.0441(b-1).

Copies of the FEIS and ROD or FEIS will be made available free of charge or a fee not more than the actual cost of reproducing the copy (23 CFR 771.125(e)). Prior to transmitting the FEIS and ROD to EPA using e-NEPA, the NOA shall be sent to any persons, organizations, or agencies that made substantive comments on the DEIS or requested a copy (23 CFR 771.125(f)).

A copy of the FEIS and ROD or FEIS also must be made available for public review at institutions such as local government offices, libraries, and schools, as appropriate (23 CFR 771.124 and 771.125(f)).

Also, as instructed by EPA’s e-NEPA website, for an FHWA project, an electronic copy of the FEIS and ROD or FEIS must be provided to Office of Communities, Tribes and Environmental Assessment, US EPA Region 6, 1201 Elm Street, Suite 500, Mail Code: ORACN, Dallas, TX 75270-2102. Email Robert Houston, Staff Director, Communities, Tribes and Environmental Assessment to confirm the preferred method of transmission, and check EPA’s website to make sure this address is still correct.

Use ENV’s Template: FEIS-ROD Notice of Availability, which is available on the Public Involvement Toolkit.

### 9.6 Record of Decision (ROD)

Combining the FEIS and ROD into one document is the standard approach for both state and FHWA projects. Therefore, it will normally not be necessary to consult this Section 9.6, which applies only if there are separate NOAs for the FEIS and the ROD. However, if there were a need to issue a separate NOA for a ROD, it must comply with the requirements discussed above under Section 9.0.

## 10.0 Notice of Final Agency Action

The 150 - calendar day limitation period established by Title 23 United States Code 139(l): Efficient Environmental Reviews for Project Decision making and One Federal Decision applies to a permit, license, or approval decision issued by a federal agency if the project meets both the following conditions.

The decision relates to a highway or public transportation capital project

A notice is published in the Federal Register announcing that federal agencies have taken action that is final under the federal law pursuant to which the action was taken

If no Section 139(l) notice is published, the period for filing claims is not shortened from what is provided by other parts of federal law. If other federal laws do not specify a statute of limitations, a six-year claims period applies.

A Section 139(l) notice can be used for a highway or transit project regardless of the category of documentation used under NEPA. ENV publishes Section 139(l) notices for federally funded EIS projects and EA projects and select federally funded CE projects.

## 11.0 Notice of Impending Construction

A Notice of impending construction informs individuals affected by certain projects that construction will begin.

### 11.1 Notification

For a project that involves either added capacity or construction of a highway on a new location, the project sponsor must provide owners of adjoining property and affected local governments and public officials with notice of impending construction (see Section 3.1 for explanation of new location highway). The notification is provided by any means approved by ENV. This may include posting signs in the right-of-way, mailed notices, printed notices distributed directly to the individuals or via website if the recipient has previously been informed of the web address.

The notice must be provided after a CE determination or issuance of a FONSI or ROD for the project, but before earthmoving or other activities requiring the use of heavy equipment begin.

## 12.0 Section 4(f) De Minimis Findings

Before making a de minimis finding with respect to a property protected under Section 4(f) (Title 23 Code of Federal Regulations 774.5(b)) for publicly owned parks, recreation areas, wildlife or waterfowl refuges, the department must provide public notice and comment. Issuing notice and opportunity for public comment in the context of a public meeting, public hearing, or opportunity for public hearing as described above in this Handbook will, in most cases, be sufficient to satisfy the public notice and comment requirements for the de minimis impact finding.

However, for those actions that do not routinely require public review and comment (for example, certain categorical exclusions and reevaluations), but for which a de minimis finding is proposed to be made, a separate public notice and opportunity for review and comment will be necessary. In these cases, appropriate public involvement should be based on the specifics of the situation and commensurate with the type and location of the Section 4(f) property, the impacts, and public interest. Methods of outreach are many and include newspaper advertisements, public meetings, public hearings, notices posted on bulletin boards (for properties open to the public), project websites, newsletters, and placement of notices or documents at public libraries. All comments received and responses thereto should be documented in the same manner that other comments on the proposed action would be incorporated in the project file.

## 13.0 Additional State Statutory Requirements

### 13.1 Chapter 26 of the Parks and Wildlife Code

Chapter 26 of the Parks and Wildlife Code (PWC) outlines public hearing notice requirements for projects that take public lands designated and used as parklands, recreational areas, scientific areas, wildlife refuges or historic sites (3 PWC 26.001). The hearing and other tasks needed to comply with Chapter 26 must be completed prior to completion of the environmental review of the project. For additional guidance refer to the online Chapter 26 Parks and Wildlife Code Toolkit.

### 13.2 Transportation Code, 203.021

For a project that constructs a reliever route around or otherwise bypasses a municipality, a hearing must be held and notice must be published in a newspaper of general circulation in the bypassed area, and meet the other requirements of Transportation Code 203.021, including holding the hearing not less than 3 or more than 10 calendar days after the date of publication. If the project is in a remote area with no newspapers in general circulation in the area affected by the project, or if the project is in a county with a population of at least 30,000 and not more than 42,000 that borders the Red River (currently only Fannin County meets this definition), then the notice may be published in a digital newspaper that meets certain requirements – see Texas Government Code 2051.0441(b-1). This newspaper notice is in addition to the normal 15-calendar day required hearing notice.

### 13.3 Transportation Code, 201.811(b)

For a public hearing regarding an EIS, Transportation Code, 201.811(b) requires TxDOT to tally and document the number of positive, negative, and neutral comments received. This information must be presented to the commission in an open meeting and reported on TxDOT.gov in a timely manner. The tabulation of positive, negative, and neutral comments received should be done solely for the purpose of complying with this statutory requirement and should NOT be incorporated into the public hearing documentation prepared as part of the environmental review process. To prepare the report use the Template: Environmental Impact Statement Positive, Negative or Neutral Public Comments Report found in the Project Delivery SharePoint site.

## 14.0 Documentation Requirements

Documentation requirements vary based on the type of public involvement conducted.

### 14.1 Notice and Opportunity to Comment

Once a notice and opportunity to comment has been provided, documentation shall be prepared that includes the items enumerated below. The project sponsor forwards the documentation of the notice and opportunity to comment to the department delegate for review, and the documentation is retained in the official project file. Templates and guidance for the required documentation format are available in the online Public Involvement Toolkit.

The documentation will be submitted as a single and complete packet. Documentation of a notice and opportunity to comment shall include the following:

1. Cover Sheet – Documentation of Notice and Opportunity to Comment

- Include information listed on ENV’s Template: Documentation of Notice and Opportunity to Comment Cover Page, available in the Public Involvement Toolkit.

- 2. Comments and Response Matrix

- Document all comments received between the date the notice was provided and the deadline specified in the notice (which will be at least 15 calendar days after the notice was emailed or 18 calendar days after the notice if it was mailed). The responses must address the comments received. See ENV’s Guidance – Public Comment Response Matrix for further instructions regarding the comment and response matrix. The department delegate will review the comment and response matrix to ensure that all comments are adequately addressed before the matrix is finalized.

- 3.Notices

- Include a copy of the notice provided and a mailing list, copies of emails sent, or an explanation of any in-person delivery of the notice. Redact any email addresses for members of the public in accordance with Texas Government Code 552.137(a) (redact all email addresses except for TxDOT employees, our consultants, government employees’ work email addresses, and private email addresses of government officials who use their private email address to conduct official government business – see the Texas Attorney General’s 2020 Public Information Act Handbook at pages 161-162). There is no legal requirement to physical. Redaction of physical addresses may be done on a discretionary basis.

- 4.Comments Received

- Include a copy of all written comments received between the date the notice was provided and the deadline specified in the notice. In cases in which there are large number of identical comments, it may be appropriate to include only a single copy – consult with ENV’s Project Delivery Section to discuss the best approach. Redact any email addresses visible on comments provided by members of the public in accordance with Texas Government Code 552.137(a) (redact all email addresses except for TxDOT employees, our consultants, government employees’ work email addresses, and private email addresses of government officials who use their private email address to conduct official government business – see the Texas Attorney General’s 2020 Public Information Act Handbook at pages 161-162). There is no legal requirement to redact physical addresses. Redaction of physical addresses may be done on a discretionary basis.

### 14.2 Public Meetings

Once a public meeting has been held, documentation of public meeting shall be prepared that includes the items enumerated below. The project sponsor forwards the documentation of the public meeting to the department delegate for review, and the documentation is retained in the official project file. Templates and guidance for the required documentation format are available in the online Public Involvement Toolkit.

The documentation will be submitted as a single and complete packet. Public meeting documentation shall include the following:

- 1. Cover Sheet - Public meeting documentation

- The Cover Sheet will include the information listed on the ENV’s Template: Public Meeting Documentation Cover Page, available in the Public Involvement Toolkit.

- For virtual meetings, include the following information:

Under “Meeting Location” indicate that it was a virtual meeting and provide the web address (and for a virtual meeting with an in-person option, also separately indicate the location of the in-person option).

Under “Meeting Date and Time” indicate the date and time of the virtual meeting, and the dates on which the online presentation continued to be available for viewing online (and for a virtual meeting with an in-person option, also separately indicate the date(s) and times of the in-person option).

Under “Elected Officials in Attendance,” indicate Not Appliable.

Under “Total Number of Attendees,” provide the total number of “views” of the online presentation with a notation that the number represents “views” (and for a virtual meeting with an in-person option, also separately indicate the number of physical attendees).

In the “Contents,” add a notation to “E. Figures” indicating that the online video presentation is separately uploaded to ECOS.

- 2. Comments and Response Matrix

- Document all comments received between the date the notice was provided and the deadline specified in the notice (which will be at least 15 calendar days following the meeting). The responses must address the comments received during the meeting and associated comment period. See ENV’s Guidance – Public Comment Response Matrix for further instructions regarding the comment and response matrix. The department delegate will review the comment and response matrix to ensure that all comments are adequately addressed before the matrix is finalized.

- 3.Notices

- Include a copy of any mailed notices or flyers, mailing list, website notice, and documentation of additional outreach methods used to inform the public, agencies, and elected officials. Redact any email addresses for members of the public in accordance with Texas Government Code 552.137(a) (redact all email addresses except for TxDOT employees, our consultants, government employees’ work email addresses, and private email addresses of government officials who use their private email address to conduct official government business – see the Texas Attorney General’s 2020 Public Information Act Handbook at pages 161-162). There is no legal requirement to redact physical addresses. Redaction of physical addresses may be done on a discretionary basis.

- 4.Sign-in Sheets

- Include sign-in sheets of private individuals, government officials, TxDOT staff, and consultant staff. Attendees’ email addresses should generally not be collected on the sign-in sheets. However, if the district, or the core team in the case of an EA or EIS, determined during scoping that there is a valid reason for collecting attendees’ email addresses on the sign-in sheet (for example, to provide project updates, newsletters, or other information about the project by email), then, in accordance with Texas Government Code 552.137(a), any email addresses provided by members of the public must be redacted from the sign-in sheets (redact all email addresses except for TxDOT employees, our consultants, government employees’ work email addresses, and private email addresses of government officials who use their private email address to conduct official government business – see the Texas Attorney General’s 2020 Public Information Act Handbook at pages 161-162). There is no legal requirement to redact physical addresses. Redaction of physical addresses may be done on a discretionary basis.

- 5.Comments Received

- Include a copy of all comments received both written and those dictated, if applicable. Include all comments received between the date the notice was provided and the deadline specified in the notice. In cases in which there are large number of identical comments, it may be appropriate to include only a single copy – consult with ENV’s Project Delivery Section to discuss the best approach. Redact any email addresses visible on comments provided by members of the public in accordance with Texas Government Code 552.137(a) (redact all email addresses except for TxDOT employees, our consultants, government employees’ work email addresses, and private email addresses of government officials who use their private email address to conduct official government business – see the Texas Attorney General’s 2020 Public Information Act Handbook at pages 161-162). There is no legal requirement to redact physical addresses. Redaction of physical addresses may be done on a discretionary basis.

- 6.Figures

- Include photographs or pdfs of all boards and exhibits, presentations, general photos of the meeting, and written transcripts for any video presentations, if applicable.

### 14.3 Public Hearing Opportunity

The project sponsor is required to submit documentation to the department delegate of completion of the NAOPH. Templates and guidance for the required documentation format are available online in the Public Involvement Toolkit.

The documentation must be retained in the official project file.

#### 14.3.1 NAOPH Documentation

NAOPH documentation shall include the following information.

- Cover Sheet – NAOPH documentation

CSJ(s)

Project Limits

Other information listed on the ENV’s Template: Public Hearing Opportunity Cover Page, available on the Public Involvement Toolkit

- Notices

- Include any mailed notices or flyers, mailing list, website notice, and documentation of additional outreach methods used to inform the public, agencies, and elected officials. For an EA, this includes the emails transmitting the combined notice of availability of draft EA and notice of opportunity for public hearing to TCEQ and TPWD. Redact any email addresses for members of the public in accordance with Texas Government Code 552.137(a) (redact all email addresses except for TxDOT employees, our consultants, government employees’ work email addresses, and private email addresses of government officials who use their private email address to conduct official government business – see the Texas Attorney General’s 2020 Public Information Act Handbook at pages 161-162). There is no legal requirement to redact physical addresses. Redaction of physical addresses may be done on a discretionary basis.

- Certification

- If the threshold for holding a hearing is not met, the project sponsor submits the original certification of the public involvement process signed by an appropriately designated TxDOT employee to the department delegate. The certification must include the following statements and be retained in the official project file.

An opportunity has been afforded the public to request a hearing addressing the project location and design.

Either less than ten public hearing requests were received, or ten or more public hearing requests were received, but one or more were retracted after concerns were addressed and satisfied such that less than ten pending requests remain.

Either no request from an agency with jurisdiction supported with reasons why a hearing will be helpful were received, or one or more such requests were received, but all have been retracted.

The economic and social effects of the project, location and design, and its impact on the environment have been considered.

In determining economic, social, and environmental effects, the statutory provisions of the Civil Rights Act of 1964 have been considered.

The project consistency with the goals and objectives of urban planning, as dictated by the community, has been considered. If the project involves a community that does not have a known plan of development, include a statement to that effect in the submission, and modify the certification, as necessary.

The requirements of 43 TAC 2.106 have been met.

For projects assigned under the Assignment MOU, include the following language in the certification.

The environmental review, consultation, and other actions required by applicable Federal environmental laws for this project are being, or have been, carried out by TxDOT pursuant to 23 U.S.C. 327 and a Memorandum of Understanding dated July 17, 2025, and executed by FHWA and TxDOT.

If a request for a hearing was received but later retracted, correspondence from the individual requesting the hearing stating that the hearing request was retracted must be included with the certification submitted to the department delegate.

If 10 or more requests remain and have not been retracted, or if a request from an agency with jurisdiction remains and has not been retracted, then a public hearing must be scheduled and conducted, in which case there is no need to complete the certification. Instead, simply include the request(s) with the NAOPH documentation packet.

If comments are received in response to the NAOPH, include the comments and a comment and response matrix responding to such comments with the NAOPH documentation packet. Include all comments received between the date the notice was provided and the deadline specified in the notice. In cases in which there are large number of identical comments, it may be appropriate to include only a single copy – consult with ENV’s Project Delivery Section to discuss the best approach. If a public hearing will be held, it is acceptable to include the comments and responses in the comment and response matrix prepared after the hearing instead of preparing a separate comment and response matrix for the NAOPH. See ENV’s Guidance – Public Comment Response Matrix for further instructions regarding the comment and response matrix.

Redact any email addresses visible on correspondence provided by members of the public in accordance with Texas Government Code 552.137(a) (redact all email addresses except for TxDOT employees, our consultants, government employees’ work email addresses, and private email addresses of government officials who use their private email address to conduct official government business – see the Texas Attorney General’s 2020 Public Information Act Handbook at pages 161-162). There is no legal requirement to redact physical addresses. Redaction of physical addresses may be done on a discretionary basis.

### 14.4 Public Hearing Documentation

The project sponsor is required to submit the following documentation to the department delegate after the completion of a public hearing. The documentation must be retained in the official project file. Templates and guidance for the required documentation format are available in the toolkit. Note that ENV previously required districts to prepare a public hearing certification documenting that the public hearing had been held. This is no longer required because district environmental staff’s finalization of the “Perform Opportunity for Public Hearing (OPH) or Public Hearing (PH)” Activity serves as the “certification” that the public hearing has been held as required by 23 CFR 771.111(h)(2)(vi).

The final EIS, EA, or CE determination shall reflect the holding of a public hearing including project revisions to the proposed design or changes in anticipated impacts because of comments received. Additional public involvement may be required because of these revisions.

The documentation will be submitted as a single and complete packet. Public hearing documentation shall include the following.

- Cover Sheet – Public hearing documentation

- The Cover Sheet will include the information listed on the ENV’s Template: Public Hearing Documentation Cover Page, available in the Public Involvement Toolkit.

- For virtual hearing, include the following information:

Under “Hearing Location” indicate that it was a virtual hearing and provide the web address (and for a virtual hearing with an in-person option, also separately indicate the location of the in-person option).

Under “Hearing Date and Time” indicate the date and time of the virtual hearing, and the dates on which the online presentation continued to be available for viewing online (and for a virtual hearing with an in-person option, also separately indicate the date(s) and times of the in-person option).

Under “Elected Officials in Attendance,” indicate Not Applicable.

Under “Total Number of Attendees,” provide the total number of “views” of the online presentation with a notation that the number represents “views” (and for a virtual meeting with an in-person option, also separately indicate the number of physical attendees).

In the “Contents,” add a notation to “E. Figures” indicating that the online video presentation is separately uploaded to ECOS.

Comments and Response

Document all comments received between the date the notice was provided and the deadline specified in the notice (which will be at least 15 calendar days following the hearing). The responses must address the comments received during the hearing and associated comment period. The comment and response matrix template found in the toolkit is required for recording this information. See ENV’s Guidance – Public Comment Response Matrix for further instructions regarding the comment and response matrix. The department delegate will review the comment and response matrix to ensure that all comments are adequately addressed before the matrix is finalized.

Notices

- Include copies of any mailed notices or flyers, mailing list, website notice, and documentation of additional outreach methods used to inform the public, agencies, and elected officials. For an EA or EIS, this includes the emails transmitting the combined notice of availability of draft EA and notice of public hearing to TCEQ and TPWD. Redact any email addresses for members of the public in accordance with Texas Government Code 552.137(a) (redact all email addresses except for TxDOT employees, our consultants, government employees’ work email addresses, and private email addresses of government officials who use their private email address to conduct official government business – see the Texas Attorney General’s 2020 Public Information Act Handbook at pages 161-162). There is no legal requirement to redact physical addresses. Redaction of physical addresses may be done on a discretionary basis.

Sign-in Sheets

- Include sign-in sheets of private individuals, government officials, TxDOT staff, and consultant staff. Attendees’ email addresses should generally not be collected on the sign-in sheets. However, if the district, or the core team in the case of an EA or EIS, determined during scoping that there is a valid reason for collecting attendees’ email addresses on the sign-in sheet (for example, to provide project updates, newsletters, or other information about the project by email), then, in accordance with Texas Government Code 552.137(a), any email addresses provided by members of the public must be redacted from the sign-in sheets (redact all email addresses except for TxDOT employees, our consultants, government employees’ work email addresses, and private email addresses of government officials who use their private email address to conduct official government business – see the Texas Attorney General’s 2020 Public Information Act Handbook at pages 161-162). There is no legal requirement to redact physical addresses. Redaction of physical addresses may be done on a discretionary basis.

Transcript

- This would only be applicable if an in-person option were held in a traditional public hearing format, in which case a court reporter will have prepared a transcript of the live proceedings. This is not referring to the transcript of the video presentation for the virtual hearing – that will be included under “7. Figures” below.

Comments Received

- Include a copy of all comments received, both written and dictated, if applicable. Include all comments received between the date the notice was provided and the deadline specified in the notice. In cases in which there are large number of identical comments, it may be appropriate to include only a single copy – consult with ENV’s Project Delivery Section to discuss the best approach. Redact any email addresses visible on comments provided by members of the public in accordance with Texas Government Code 552.137(a) (redact all email addresses except for TxDOT employees, our consultants, government employees’ work email addresses, and private email addresses of government officials who use their private email address to conduct official government business – see the Texas Attorney General’s 2020 Public Information Act Handbook at pages 161-162). There is no legal requirement to redact physical addresses. Redaction of physical addresses may be done on a discretionary basis.

Figures

- Include photographs or pdfs of all boards and exhibits, presentations, general photos of the hearing proceedings, and written transcripts for any video presentations.

## 15.0 Request for Regular Notification from TxDOT on its Actions

If any member of the public requests regular notification from TxDOT on its actions, TxDOT staff should refer them to the “Hearings, meetings and notices schedule” web page on txdot.gov.

## 16.0 Glossary

Department Delegate – The district, division, or other operational unit of TxDOT, designated by the executive director, that has the authority to review and approve on TxDOT’s behalf work conducted under 43 TAC 2.44, including an environmental review document.

EIS Scoping – An open process, involving the public and other federal, state, and local agencies, conducted to identify the major and important issues for consideration during development of an EIS.

Project Sponsor – As defined by the Title 43 Texas Administrative Code 2.44: Project Scope, the project sponsor accepts the responsibility for preparing the environmental review document or CE documentation and performing any related tasks outlined in the project scope. A TxDOT district, division, or office or a municipality, county, group of adjoining counties, regional mobility authority, local government corporation, or transportation corporation may be a project sponsor. Private entities and other types of local government entities may not serve as project sponsors.

## 17.0 Abbreviations and Acronyms

Table 1 Abbreviations and Acronyms Definitions

| Abbreviation or Acronym | Definition |
| --- | --- |
| ACHP | Advisory Council on Historic Preservation |
| Assignment MOU | Memorandum of Understanding between FHWA and TxDOT concerning State of Texas’ Participation in the Project Delivery Program Pursuant to 23 U.S.C. 327 |
| CE | Categorical Exclusion |
| CFR | Code of Federal Regulations |
| CRM | Cultural Resources Management Section |
| CSJ | Control Section Job |
| DEIS | Draft Environmental Impact Statement |
| EA | Environmental Assessment |
| ECOS | Environmental Compliance Oversight System |
| EIS | Environmental Impact Statement |
| ENV | Environmental Affairs Division |
| EPA | Environmental Protection Agency |
| FEIS | Final Environmental Impact Statement |
| FONSI | Finding of No Significant Impact |
| FHWA | Federal Highway Administration |
| HS | High School |
| LEP | Limited English Proficient |
| MOU | Memorandum of Understanding |
| MPO | Metropolitan Planning Organization |
| NAOPH | Notice Affording an Opportunity for Public Hearing |
| NEPA | National Environmental Policy Act |
| NHPA | National Historic Preservation Act |
| NOA | Notice of Availability |
| NOI | Notice of Intent |
| NRC | Natural Resources Code |
| PIO | Public Information Office |
| PI Section | Public Involvement Section, Transportation Planning and Programming Division |
| PWC | Parks and Wildlife Code |
| ROD | Record of Decision |
| ROW | Right-of-Way |
| TAC | Texas Administrative Code |
| TPWD | Texas Parks and Wildlife Department |
| TxDOT | Texas Department of Transportation |
| USC | United States Code |

## Revision History

Table 2 Document revision history

| Effective date (month year) | Reason for and description of change |
| --- | --- |
| April 2026 | Version 24 Updated to comply with accessibility and TxDOT branding. |
| August 2025 | Version 23 Updated NEPA assignment disclaimer language to reflect second renewed NEPA assignment MOU date of July 17, 2025. |
| July 2025 | Version 22 Added instructions regarding the ability to publish in digital newspapers in certain circumstances to implement SB 1062. Removed instructions about the need to prepare a certification of public hearing. District environmental staff’s finalization of the “Perform Opportunity for Public Hearing (OPH) or Public Hearing (PH)” Activity serves as the “certification” that the public hearing has been held as required by 23 CFR 771.111(h)(2)(vi). Revised to indicate that in a public meeting, opportunity for hearing, or a hearing notice, a link to where the project materials are available online “must” be included instead of “should” be included. Corrected definition of “substantial change in function” to include the addition of bus lanes. Clarified that for a final EA, FONSI, or FEIS and ROD, there is no requirement to send the notice to TCEQ, THC, or TPWD. |
| April 2025 | Version 21 Revised statement about how the TPP PI Section Director is the “Chief Public Engagement Officer responsible for …” under CEQ’s rules, to just say that TPP’s PI Section is “responsible for facilitating community engagement in environmental reviews across the agency and, where appropriate, the provision of technical assistance to communities.” Removed reference to CEQ’s rules requiring agencies to accommodate those who have requested regular notification from the agency on its actions, but to keep the part about how we accommodate such requests by referring to the “Hearings, meetings and notices schedule.” Removed instruction to transmit the DEIS NOA and public hearing notice to certain entities (still have 23 CFR 771.123 – transmit to “public officials, interest groups, and members of the public known to have an interest in the proposed action or DEIS”). |
| March 2025 | Version 20 Removed references to Executive Order 13166 (Improving Access to Services for Persons with Limited English Proficiency), which was revoked by the executive order titled, “Designating English as the Official Language of the United States” (March 1, 2025). |
| February 2025 | Version 19 Removed environmental justice-related instructions in accordance with Executive Order titled “Ending Illegal Discrimination and Restoring Merit-Based Opportunity” (January 21, 2025). |
| September 2024 | Version 18 In accordance with CEQ Phase 2 rulemaking, make the following changes: - Added instruction to say that if anybody requests “regular notification from the agency on its actions” we should email them the link to the “hearings, meetings and notices schedule” website. Also, specifically instruct to post certain notices to the “hearings, meetings, and notices schedule” website (not just a project website on TxDOT.gov). - Designated the TPP PI Section Director as the “Chief Public Engagement Officer to be responsible for facilitating community engagement in environmental reviews across the agency.” |
| April 2024 | - Version 17 Incorporated instructions from “Guidance – Frequently Asked Questions (FAQ) Regarding Virtual Public Involvement under NEPA and TxDOT’s Environmental Review Rules.” The FAQ has been the primary source of guidance on virtual public involvement for the last few years. It has additional details and updates and is not entirely consistent as compared to original guidance in the Public Involvement Handbook, which was developed at the outset of COVID and has not been updated since. Conflicting instructions between the Public Involvement Handbook and the FAQ are being resolved in favor of the FAQ. The FAQ will be removed from the Public Involvement Toolkit because the key instructions are being incorporated into the Public Involvement Handbook (Mostly Sections 4 and 6). Removed traditional, in-person meetings and hearings with no virtual component as options going forward. Going forward there will only be (1) virtual online-only public meetings and hearings and (2) virtual public meetings and hearings with in-person option. In other words, there will always be a virtual component, and there may also be an in-person option – see the guidance for further instructions on this (Sections 4.5 and 6.5). Added reference to the TPP PI Section’s Strategic Public Engagement Guidance (“SPEG”) and include a link to where the SPEG will be posted on txdot.gov (Section 1.2.3). Updated links for location of the TPP PI Section’s Public Involvement Materials Toolkit in English and Spanish (Section 1.2.3). Provided as an example of when “additional public outreach” may be appropriate design changes that affect certain property owners after the final public meeting or hearing on the project but prior to environmental clearance (Section 2.1). Added new Section 2.2, “Use of Web-based Public Engagement Tools such as MetroQuest, Social PinPoint, et cetera.” Added cross-references to ENV’s “Guidance – Public Comment Response Matrix” for further instructions on preparing the comment and response matrix (Sections 3.5, 6.4, 14.1, 14.2, 14.3, and 14.4). Removed reference to supplementing public meetings with online open houses because this does not make sense now that we have virtual public meetings (Section 4.1). Added a requirement to include a Spanish translation version of the interpreter accommodation paragraph in all public meeting and hearing notices (Sections 4.4 and 6.2). Added an instruction that, for EA and EIS projects, it is recommended (but not required) that ENV Project Delivery Staff review public meeting or hearing materials before the public meeting or hearing (Sections 4.5 and 6.3.2). Clarified that an in-person presentation need not be literally “identical” to the virtual one, but need only be “substantively” identical (in other words, contain the same substantive information) (Sections 4.5.2 and 6.3.2) Added a reminder that for open-ended (d)-list CE projects, ENV PD review of public hearing materials is required only if certain acreage or displacement thresholds are exceeded (Section 6.0). Corrected statutory reference re: agricultural conservation easements from Chapter 183 of the Texas Natural Resources Code to Chapter 84 of the Texas Parks and Wildlife Code (Section 6.0). Clarified that if a public hearing is triggered under Chapter 26 of the Texas Parks and Wildlife Code, then the notice requirements must comply with our regular notice requirements for public hearings in addition to the special advertising requirements in Chapter 26 (Section 6.1). Regarding the voicemail system for public hearings, revised to indicate that TxDOT is no longer using Coeo as a vendor to provide that system. Instead, districts should rely on the consultant or TPP’s PI Section to arrange the voicemail system. Clarified that for a public hearing on a CE project, the presentation would not cover the “purpose and need” for the project but would instead just explain why the project is being proposed. Created new separate Section 9.2, “Final EA (ONLY for an FHWA project that normally requires an EIS per 23 CFR 771.115(a))” to clarify that the Final EA NOA is only required under certain circumstances, and to distinguish these instructions from the instructions for the FONSI NOA. Clarified that there is no newspaper notice requirement for the FONSI NOA (Section 9.2). Updated instructions for providing a DEIS and FEIS to EPA Region 6 (Sections 9.4 and 9.5). Clarified that for a public hearing on a bypass project, the statutory requirement to provide newspaper notice between 3 and 10 days of the hearing is in addition the normal 150-day notice for public hearings (Section 13.2). Regarding the preparation of documentation for a public involvement event, explained that when there are large numbers of identical comments, it may be appropriate to include only a single copy in the documentation – consult with ENV’s Project Delivery Section to discuss the best approach (Sections 14.1, 14.2, 14.3, and 14.4). Added instructions for what information to include on the public meeting or hearing documentation cover sheet for a virtual meeting or hearing (Sections 14.2 and 14.4). Regarding the preparation of documentation for a public meeting, opportunity for a public hearing, and public hearing), added instructions to include a copy of the website notice (Sections 14.2, 14.3, and 14.4). Regarding the preparation of documentation for a public meeting, opportunity for a public hearing, and public hearing, added an instruction regarding redacting public email addresses from the “Notices” section of the documentation (Sections 14.2, 14.3, and 14.4) Revised throughout to refer to “LEP populations and or EJ populations” instead of “underserved and LEP populations” or just “LEP populations.” Other clarifying revisions. |
| May 2022 | - Version 16 Added reference in Section 1.2.3 to TPP Public Involvement Section’s new Public Involvement Materials Toolkit, which contains templates with approved English and Spanish branding and agency-wide consistency that can be used on environmental review-related public outreach. Revised Section 3.2 to clarify that a notice and opportunity to comment may be required in connection with a reevaluation under certain circumstances. Amended Section 5.5 to include a definition of “agency with jurisdiction.” |
| December 2021 | Version 15.2 In Section 4.3 regarding notices for public meetings, it is clarified that the TxDOT website notice must be posted 15 days prior, but for other types of notices of public meetings, it is only recommended that they be provided 15 days prior. In Section 14 regarding “Documentation,” clarified that the documentation should include all comments received between the date the notice was provided and the deadline specified in the notice. |
| December 2021 | Version 15.1 Added Section 2.1, “Formal” Public Involvement Versus “Additional Public Outreach” Clarified that when redacting email addresses, redact all email addresses except for TxDOT employees, our consultants, government employees’ work email addresses, and private email addresses of government officials who use their private email address to conduct official government business – see the Texas Attorney General’s 2020 Public Information Act Handbook at pages 161-162. Clarified that there is no legal requirement to redact physical addresses, but that physical addresses may be redacted on a discretionary basis. |
| September 2021 | Version 14 Amended Section 9.1 and 9.2 to specifically mention TCEQ and TPWD coordination for EAs and EISs. Amended Sections 14.3 and 14.4 to specifically mention including the emails to TCEQ and TPWD in the documentation of opportunity for public hearing or documentation of public hearing for EAs and EISs. |
| September 2020 | Version 13 Revised to require notices of availability of EAs and EISs to be provided to tribes Revised ADA translation request language Clarified that bicycle lanes that are separated from travel lanes by landscaping, a median, or other buffer are still considered “bicycle lanes” Revised explanations of DEIS and FEIS notices of availability for clarity and accuracy, and added instruction about mailing hard copy and electronic copy to EPA Region 6 Other minor updates and revisions |
| March 2020 | Version 12 Revised to allow for “virtual” online only public meetings and hearings under certain circumstances. |
| December 2019 | Version 11 Updated NEPA assignment disclaimer language to reflect first renewed NEPA assignment MOU date of December 9, 2019. |
| May 2019 | Version 10 Various changes, mostly to incorporate changes to TxDOT’s environmental review rules (43 TAC Chapter 2) approved by the Texas Transportation Commission on August 30, 2018. |
| March 2018 | - Version 9 Clarified in Sections 3.2 and 14.1 that letters used to conduct MAPOs may be certified or non-certified Moved “substantial change in layout or function” trigger from Section 5.1 (regarding opportunities for public hearing) to Section 6.0 (regarding public hearings) to implement newly enacted Transportation Code, §203.033, and added guidance in Section 6.0 regarding “substantial change in layout or function,” including the addition of a bicycle lane Revised Section 5.1 to clarify that “added capacity,” rather than “addition of one or more vehicular lanes,” is one of the pre-requisites for the requirement of an additional opportunity for public hearing under certain circumstances Revised definition of new location highway in Section 6.0 Amended Section 6.6 to specify that any advance ROW acquisitions are disclosed at a public hearing Revised language describing need to publish in language other than English in certain situations |
| January 2018 | Version 8 Updated section 9.2 to specify when to use the two separate NOA templates developed for a final EA and a FONSI: |
| October 2017 | Version 7 Clarified notification requirements in Section 6.1 Included reference to Section 9.0 in section 9.2. Provided additional guidance in Section 9.2. Revised “should” to “must” in multiple locations. Requirements for a court reporter updated in Section 6.5. “Verbatim” as related to transcripts deleted in Sections 6.5, 6.8 and 14.4. |
| June 2017 | Version 6 Revised MAPO documentation requirement to indicate form may be used but is no longer required. Removed the reference to citizen(s) in compliance with Title VI of the Civil Rights Act of 1964. Replaced “citizen” with “public” or “individual” throughout. |
| May 2017 | Version 5 Revised Section 9.0 to clarify the requirements pertaining to distribution of notices of availability |
| April 2017 | Version 4 Updated to clarify notification methods for opportunity for a public hearing and public hearings. Added option to allow notices to local governments and public officials may be provided by email. Updated to include required MAPO Summary Form. |
| December 2016 | - Version 3 Updated for consistency with revised state rules. Added additional guidance on MAPOs. Added guidance for notice of impending construction. Updated documentation requirements. Replaced “TxDOT public hearing officer” with “TxDOT employee.” Updated documentation requirements. Various other revisions |
| August 2015 | Version 2 Updated to indicate 15-day comment period following public hearings for EIS projects Added information on when to afford an opportunity for a hearing was revised for consistency with state rules (43 TAC 2.106 and 2.107) Updated for Assignment MOU and deleted FHWA references as appropriate Added information pertaining to the TxDOT Office of Public Involvement Updated notification requirements Added information regarding historic properties Updated documentation requirements Added information on Notice of Final Agency Action |
| May 2014 | Version 1 |

A “highway” includes any kind of road or street, including a city street, county road, farm-to-market road, state highway, United States highway, or interstate highway. See 23 U.S.C. 101(a)(11), and definition of “highway” in the TxDOT Glossary.

Extension of an existing highway (on-system or off-system) onto new location would be considered construction of a highway at a new location. However, widening (for example, adding lanes, shoulders, clear zone, etcetera.), filling-in gaps in frontage roads on, or re-aligning an existing highway, even if new right-of-way is required, would not be considered construction of a highway at a new location. Also, the construction of a paved highway on the former location of an unpaved road would not be construction of a highway at a new location for purposes of this rule.

The requirement to include the Spanish version of this paragraph in the notice is a statewide requirement. It is not a substitute for the requirement to develop and implement strategies to address LEP populations where such populations are identified in the project area, which may require translating the entire notice into Spanish or other languages based on the local population.

Substantial change in layout means for a project involving intersecting roadways, the reconfiguration of the intersection; the horizontal re-alignment or extension of an existing highway that requires more than 30 acres of new right-of-way; or converting an undivided roadway to a divided roadway where substantial controversy is anticipated. Simple added capacity, widenings, ramp re-configurations, and frontage road conversions are not considered a substantial change in layout.

The requirement to include the Spanish version of this paragraph in the notice is a statewide requirement. It is not a substitute for the requirement to develop and implement strategies to address LEP populations where such populations are identified in the project area, which may require translating the entire notice into Spanish or other languages based on the local population.